MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

TUEDAY, AUGUST 23, 2011

11:00 A.M.

# The Grand Isle Independent Levee District met on Tuesday, August 23, 2011, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – Bobby Santini, David Camardelle and Kelly Besson, Sr.

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer from Commissioner Santini.

A motion was made by Commissioner Santini, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on July 20, 2011 as read.

President Camardelle stated that a meeting with the Corps was held and options were discussed concerning the Emergency Levee Repairs on Hebert Street. The Corps would like to see gaps and the levee board would like to use a culvert with a sluice gate. The Corps is against this idea and the engineer is preparing responses from concerns addressed during the meeting. The Corps also discussed the back levee system. The survey and geotechnical borings are complete. The engineering and design of the levee is being done by the St. Louis District. The levee board requested a timeline for this project from the Corps and is waiting for the timeline.

President Camardelle stated that bids for the New Segmented Bayside Breakwaters will be going out in September or October. A minimum of 6 breakwaters will be constructed using funds from MMS. This money was held up in the Washington office of MMS and is the CPR money approved to continue the segmented rock breakwaters on the north side of Grand Isle. President also stated that we have the rocks for the base of the breakwater and the matting required to lay the foundation to hold the rocks. Bigger rocks will be shipped in and placed on top of the foundation for this project. The money for this project came from CPR , BP and the levee district.

The following resolution was offered jointly the commissioners of the Grand Isle Independent Levee District:

Resolution

A resolution adopting the millage rate of

4.850 mills for 2011.

Vote thereon as follows:

YEAS: Kelly Besson, Sr., Robert Santini, David Camardelle

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 23rd day of August, 2011.

Commissioner Santini is checking the levees and reports no problems or holes found.

President Camardelle stated that he will be attending the Lower Mississippi Spring meetings in Washington DC September 13 and 14, 2011.  Commissioner Besson will also be attending the meetings in Washington. The commissioners have meetings with the Louisiana Delegation while in DC.

A motion was made by Commissioner Santini, seconded by Commissioner Besson and unanimously agreed to approve the expenses associated with operating the levee board.

A motion was made by Commissioner Santini, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:50 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District