MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, AUGUST 24, 2022

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, August 24, 2022, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr., and Michael Scioneaux

Absent: 0 Commissioners

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the minutes of the meeting held on August 10, 2022, as read.

Mr. Joe Chauvin from GIS Engineering addressed the board and stated: 1. The cooperative endeavor agreement has been executed between Capital Outlay and the levee board.  Will be submitting invoices for reimbursement. 2. The back levee inspection is due, and the grass needs to be mowed on the levees. 3. Working with CPRA on the back levee alignment. 4. A notice to proceed was issued to Rigid Constructors LLC for the Cheniere Caminada Breakwaters. 5. The Nav Aid Lights have been installed by Bip and Sons. Informed the Coast Guard that the job has been completed. 6. Cheniere Caminada Bayou Thunder Rock Dike permit is expected soon, and we are waiting on funding for this project. 7. The new pump stations are shovel ready and have the permits and just waiting on funding.

Mr. Weldon Danos from the Grand Isle Port Commission gave the following report: the bar channel is being dredged for about 2 miles and they are working 24 hours a day to complete the dredging. The Coast Guard will be putting out bids to dredge Bayou Rigaud soon.

President Camardelle stated that the levee board commissioners are going to the annual workshop in New Orleans in December. Been in contact with Senator Connick and Representative Orgeron for Grand Isle’s Capital Outlay request. Met with Congressmen Graves and Carter this month and spoke about the projects for Grand Isle. Thanked the Governor, CPRA, Mr. Chip Kline, Federal Delegation and Jefferson Parish for helping with our rock projects and levees. He stated we are in hurricane season so everyone should stay weather aware. Found some deuce trucks in Terrebonne Parish and will be in touch with them to try and get one for Grand Isle.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the expenses associated with operating the levee district.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to adjourn the meeting at 11:36 p.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District