MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

TUESDAY, NOVEMBER 27, 2012

11:00 A.M.

# The Grand Isle Independent Levee District met on Tuesday, November 27, 2012, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  2 Commissioners – David Camardelle and Kelly Besson, Sr.

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle and unanimously agreed to approve the minutes of the meeting held on October 15, 2012 as read.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle and unanimously agreed to authorize repairs to the levee behind Bay Lane and fill the hole with clay mud. Mr. Christopher Hernandez stated that the Hebert Levee need inspected due to the loss of material from prior storms.

President Camardelle stated that the Capital Outlay Request for levee improvements and armoring of existing levees on the north side of Grand Isle and Cheniere and Additional Breakwaters were submitted to the state for consideration; Jefferson Parish has approved the Old Whisper Wave Project and this project will be advertised and bid by the end of December 2012; We are still working with the Corps and DNR on mitigation for the Hebert Street Levee System. The Corps is inspecting the work performed on other levees to see if they can reduce the mitigation fee; Money is left over from the segmented rock breakwaters that was built earlier this year. An additional three more breakwaters will be bid out after the first of the year. Rocks that are stored at the end of Oak Street will be used for these additional breakwaters; Inspections are being done every quarter on the breakwaters and levees and submitted to the state and recorded to help keep records needed to apply for grants after storms.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle and unanimously agreed to approve the expenses associated with operating the levee board.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle and unanimously agreed to adjourn the meeting at 11:39 p.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District