**Lafitte Area Independent Levee District**

**Minutes**

**March 19, 2015**

The Lafitte Area Independent Levee District met March 19, 2015 in the Town of Jean Lafitte Council Chambers, 2654 Jean Lafitte Boulevard, Lafitte, Louisiana. The meeting began at 6:00 p.m.

In attendance were: Mr. Guidry, Mrs. Frickey, Mr. Kerner, Mr. Moore and Mr. Reynon.

Mr. Kerner called the meeting to order and led the Pledge of Allegiance.

Moved by Mr. Guidry and seconded by Mr. Reynon and unanimously agreed to approve the minutes of the February 12, 2015 Meeting.

Moved by Mr. Guidry and seconded by Mr. Moore and unanimously adopted by a vote of Commissioners in attendance to adopt Resolution 225, approving the Lafitte Area Independent Levee District to approve the board members to attend the Governor’s National Hurricane Conference in Orlando, Fl on May 10, 2015 to May 15, 2015.

Mr. Kerner gave the following project updates:

* Fisher Basin Phase I – The contractor has currently installed 1,982 linear feet of sheet pile, 140 feet of I wall concrete, 200 feet of I wall reinforcing caged and 1,300 linear feet of stabilization slab.
* Fisher Basin Phase II – The surveys will be given to the appraisers next week.
* Crown Point Basin – The design has begun.

There being no further business on joint motion by Mr. Reynon and seconded by Mr. Guidry the meeting was adjourned at 6:13 p.m.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Timothy P. Kerner, President

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Dena Frickey, Secretary