The Lake Providence Port Commission met in regular session on Wednesday, 19 July 2023 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.

Officer Jim Thom, President, was absent. Officers Jerry King, Vice President, and Francis Lensing, Secretary-Treasurer were present. Commissioners Mark Buntyn, & Karvan Powell were present. Commissioner Roger Clement was absent. Wyly Gilfoil, executive director, Bryant Killen, deputy director, Neil Martin (TRS) and Dan Foresee (TRS) were also present.

The minutes from the meeting held June 21, 2023, were accepted on a motion by Mr. Buntyn and second by Mr. Powell.

The financial report for the period ending June 2023 was approved on a motion by Mr. Lensing and seconded by Mr. Powell.

The bills for June 2023 were approved as presented on a motion by Mr. Powell and seconded by Mr. Lensing.

Mr. Gilfoil presented project reports on construction in progress and in design. DOTD sent a Notice of Award with Funding 22 Jun 2022 in the amount of $ $2,021,386 for the Port Construction & Development Priority Program (PCDPP) application for the Multimodal Freight Corridor Improvements bringing the total amount to $11,484,000 (the full state share). HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation on 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. The Arkansas portion of the Rail, segments A & B, are nearing completion. We are awaiting completion of the environmental reports for the Louisiana sections to begin the bidding process. A Feeder Line Application was filed with the Surface Transportation Board 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A second feeder line application was filed with the STB in January 2023 seeking to acquire the entire line from LPPC down to the KCS in Tallulah. An update was given regarding the Nutrien property donation execution. A brief update was given by Mr. Killen pertaining to the 7001 Request to the USACE regarding Hagaman Chute improvements that are needed. The Commission approved the project report on a motion by Mr. Lensing and seconded by Mr. Buntyn.

The commission passed a resolution authorizing President Thom to execute a cooperative endeavor agreement with the state of Louisiana related to capital outlay funds on a motion by Mr. Lensing and a second by Mr. Buntyn.

The commission passed a resolution authorizing President Thom to execute a cooperative endeavor agreement with LADOTD related to port priority funds on a motion by Mr. Buntyn and a second by Mr. Powell.

On a motion by Mr. Buntyn and a second by Mr. Powell, the commission elected to retain the services of Van Ness Feldman.

The Commission adjourned at 8:47 a.m. on a motion by Mr. Clement and seconded by Mr. Buntyn.

____________________________________

James A. Thom, IV

President

Attest:

____________________________________

Francis X. Lensing

Secretary