The Lake Providence Port Commission met in regular session on Wednesday, 16 August 2023 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.

Officers Jim Thom, President, Jerry King, Vice President, and Francis Lensing, Secretary-Treasurer were present. Commissioners Mark Buntyn and Roger Clement were present. Commissioner Karvan Powell was absent. Wyly Gilfoil, executive director, Bryant Killen, deputy director, Dan Forsse (TRS), Ryan Burke and Billy Townsend both with MacroSource and Jamie Davis were also present.

The minutes from the meeting held July 16, 2023, were accepted on a motion by Mr. Clement and second by Mr. Lensing.

The financial report for the period ending July 2023 was approved on a motion by Mr. King and seconded by Mr. Buntyn.

The bills for August 2023 were approved as presented on a motion by Mr. Lensing and seconded by Mr. Clement.

Mr. Gilfoil presented project reports on construction in progress and in design. HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation on 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. The Arkansas portion of the Rail, segments A & B, are complete. Categorical Exclusion for the Louisiana sections has been completed. We are in Final Design with expected completion of late August early September. A Feeder Line Application was filed with the Surface Transportation Board on 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A second feeder line application was filed with the STB in January 2023 seeking to acquire the entire line from LPPC down to the KCS in Tallulah. An update was given regarding the Nutrien property donation execution. A brief update was given by Mr. Killen pertaining to the 7001 Request to the USACE regarding Hagaman Chute improvements that are needed. The Commission approved the project report on a motion by Mr. King and seconded by Mr. Lensing.

MacroSource informed the Commission of the damage to the Fertilizer Warehouse roof due to a recent storm and gave an update on their plans to replace same.

The commission passed authorized President Thom to execute a lease agreement with Conexon for 1015 Davis Street on a motion by Mr. Buntyn and a second by Mr. King.

The Commission adjourned at 9:20 a.m. on a motion by Mr. Clement and seconded by Mr. Buntyn.

____________________________________

James A. Thom, IV

President

Attest:

____________________________________

Francis X. Lensing

Secretary