MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JANUARY 11, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, January 11, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr., and Michael Scioneaux

Absent: 0 Commissioners

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the minutes of the meeting held on December 14 , 2022, as read.

Mr. Joe Chauvin from GIS Engineering addressed the board and stated: 1. Will be going meet with Capital Outlay to start with the culverts by Cox. 2. The levee inspection will take place soon. 3. Working with FEMA for the Reach 2 levee alignment. 4. Rigid Contractors have 0% complete on segment #1, 85% complete on #2, 85% on #3 and 70% complete on #4. Joint motion to send Pay App $5 in the amount of $654,755.20 to CPRA for funds.  The contractor is having trouble getting the smaller stone to dress the breakwaters. 5. Assisting Aims Group with Orange Pump Station.6. Got an grant to restore Fifi Island.

Mr. Weldon Danos was recognized from the Grand Isle Port Commission and stated the following: 1. FEMA has 9 projects for 6.2 million and eight projects was approved so we can move forward with those projects. 2. The port advertised repairing the office and no one bid so the port will rebid the project in January 2023. The Pier and bulkhead project was also bid out and we received not bids. The interested contractors stated they needed more time to bid, so the port will rebid the Pier and Bulkhead Project again.3. The dredging of Bayou Rigaud is projected to start anytime and finish by February 2023. 4. The port has started the procedure to get a new board member. Anyone interested should contact the Town Council.

President Camardelle stated that he thanked Jefferson Parish Council Members Templet and Edwards and President Cheng for helping with the rocks in Caminada Pass and the Orange Pump Station. Jefferson Parish will also supply a dump truck to put some small stone on the levee back of Santiny Lane. DNR and DEQ stated they have no problem installing the stone. He also stated he is going to Washington later in January to meet with the Congressional Delegation. President Camardelle thanked the Governor, CPRA, Congressmen Cassidy, Scalise, Graves and Kennedy, Senator Connick and Representative Orgeron Jefferson Parish President Cheng, Council Members Ricky Templet, and Marion Edwards and for helping with funding for the levee board projects. He stated for the public to have patience because the pump station and levees are coming.

Mr. Weldon Danos was recognized from the Grand Isle Port Commission and stated that the port office and Commercial Dock was rebidded out. The port had to call our Federal delegation to help with FEMA responses from Hurricane Ida. Bayou Dredge should start any day.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the expenses associated with operating the levee district.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the building/addition to a pier for Steven Warner, 1763 Louisiana Highway 1, Grand Isle.

Commissioner Besson stated that the levee board trailer is getting worked on and will need tires and rims. Joint motion by the commissioners to approve to purchase the tires and rims needed for the trailer.

A motion was made by Commissioner Scioneaux, seconded by Commissioner Besson, and unanimously agreed to adjourn the meeting at 11:47 p.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District