MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, MAY 10, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, May 10, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on April 12, 2023, as written.

Mr. Joe Chauvin was recognized from GIS Engineering and gave the following report:

# 1. We met with Facility and Planning and discussed the levee board Capital Outlay and will be submitting invoices to show our share of the project that has already been spent. Then we will move forward with the back levee and flood gates. 2. The Back Levee Inspection on Reach 1 and 2 are due. 3. Working with FEMA on levee projects.

# 4.Rigid Contractors is between 85 % - 100% on the breakwaters. Should be complete by the end of May 2023. Joint motion to approve Pay App # 6 for $579,759.35. Joint motion to approve Pay App # 7 for $1,122,507.15. These invoices will be sent to D.N.R. for payment. 5. GIS Engineering applied for a grant from NGWF and will receive $614,000.00 for Fifi Island Restoration.  6. The Orange Lane Pump Station will be rebid in the next few months. 7. Joint motion to approve GIS General Engineering Contact to add $25,000.00 more to the contract.

Mr. Weldon Danos from the Grand Isle Port Commission addressed the board and gave the following report: Received two bids for the pier and bulkhead project. Both bids are over budget and will try to get more funding for the pier and bulkhead project. The dredging of Bayou Rigaud is 69% complete with the shoal going on Fifi Island. This job is expected to be completed by late May or early June 2023. Mr. John Cheramie was appointed a new commissioner to the Grand Isle Port Commission.

President Camardelle stated that he attended the annual levee board conference in Baton Rouge as well as watching over the session while in Baton Rouge. Spoke to the levee boards and some town about the suit by the Attorney General against the Corps to challenge Risk Rating 2.0. Got more support for the lawsuit because insurance in Louisiana is unaffordable. Working closely with Senator Connick and Representative Orgeron for additional funding for Grand Isle. He thanked Jefferson Parish Officials, the Governor, DNR, and our Washington Delegation for their support with our projects. The levee board will start on building levees and installing catch basins.

A joint motion was made by the Commissioners of the levee board to approve the following resolution:

RESOLUTION

A resolution authorizing the levee district to

Join with Louisiana Attorney General in litigation

Against FEMA to challenge Risk Rating 2.0.

Roll call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS:  0

ABSENT:  0

This resolution is considered adopted this 10th day of May, 2023.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 11:43 a.m.

______________________________

David Camardelle, President/Director

ATTESTED:					Grand Isle Independent Levee District

____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District