Minutes – Atchafalaya Basin Program (ABP)

Research and Promotion Board Meeting

July 31, 2014

Meeting was called to order at 9:30 AM by the Chair – Gerald Alexander

A Roll Call was conducted and showed the following members present and that a quorum was present:

Gerald Alexander, Alex Appeaning, Stuart Johnson, Keith Lovell, Marty Beasley, Brad Spicer, Charles Sutcliff, Shawn Wilson, and Mike Wood.

Sign – in sheet is attached to document other attendees.

A motion to approve the agenda was made by Mike Wood, seconded by Brad Spicer, and passed by voice vote of the members.

A motion to approve the minutes from the January 2014 meeting was made by Brad Spicer, seconded by Alex Appeaning and was passed by voice vote of the members.

A 2014 legislative session summary was given by Don Haydel. (ABP)

A Buffalo Cove update was given by Don Haydel.

Don Haydel gave an update of Atchafalaya Basin Program Projects completed since the last meeting (attached).

A discussion of the 2016 Annual Plan was held including the tentative timeline (attached), the project nomination (attached), the possibility of having to provide a cost share for the Log Jam feature of the Buffalo Cove construction; and the proposed process of budget analysis / TAG project prioritization / and Research and Promotion Board approval to allocate funding to projects that can move forward.

Public comments were made Charles Caillouet detailing the Wildlife Federation proposed resolution supporting reallocation of funding to projects that are able to move forward and alternative land use easements and/or outright fee title purchase of lands on which the ABP could construct project features.

No old business was discussed.

For new business, Don Haydel stated that the ABP will be producing a document, “Report on the State of the Atchafalaya Basin Program.”  The document intends to detail the progress, successes, and problems encountered since the State Master Plan was implemented in 1998.  Members were reminded of the upcoming Corps low water inspection tour and the August 22, 2014, meeting of the Mississippi River Commission in Houma.

A motion to adjourn was made by Stuart Johnson, seconded by Shawn Wilson and passed by a voice vote of the members.

The meeting adjourned at 10:30 am.

2016-01 Nomination for 2016 Atchafalaya Basin Annual Plan

From:		Dan Kroes – USGS

The delta forming out of the Enterprise pipeline breach was above water 200 ft away from the shore at elevation +2.5 to 3.5 and extended another 200 ft below water at elevation of -0.5ft NAVD88.  The water level was about 2.5 ft on July 16, 2014 on EGL.  So it's about half way across the largest channel there.  It will shortly bisect the lake, probably by next year depending on flow conditions.   The un-impacted lake bottom there was around -5 ft prior to the breach.

This delta is a navigational hazard and will result in increased filling rates in the lake north of the delta as flow velocities are reduced or stopped because of the extension of the delta lobe.

We suggest that the material deposited in the lake be dredged and placed on the adjacent Attakapas WMA.

Draft FY2016 Atchafalaya Basin Program (ABP)

Annual Basin Plan Timeline

June 1, 2014 – Project Nomination Deadline (one project nomination was received)

July 30, 2014 – TAG meeting for Corps Buffalo Cove status report and to discuss 2016 Annual Plan path forward (one nomination plus re-allocating funding from projects that cannot proceed to projects that can proceed.)

July 31, 2014 – R&P Board meeting to discuss 2016 Annual Plan path forward (primarily re-allocating funding from projects that cannot proceed to projects that can proceed)

August – September  2014 – TAG meeting to prioritize projects that can proceed

September - October 2014 -	NO R&P Board Meeting but anticipated date for ABP to submit proposed budget re-allocations to R&P Board members for consideration prior to the next R&P Board meeting

October, 2014 – R&P Board meeting to approve budget re-allocations for projects that can proceed and approve the draft 2016 Annual Plan for public meetings

November 4-6, 2014 – Public Meetings to Present FY2016 Annual Basin Plan

December 3, 2014 – R & P Board Meeting to Discuss Comments and Approve Final Draft Plan to send to CPRA

December 2014 – Present Final Draft Annual Plan to CPRA

January 2015 – CPRA Approval

February 2015 – R & P Board Meeting to Approve Any Changes to the Plan made by CPRA

03/12/2015 – Submit FY 2016 Annual Plan to Legislature

04/13/2015 – Legislative Session Begins

ATCHAFALAYA BASIN PROGRAM PROJECT UPDATE

Since Last Board Meeting

Bayou Sorrel Boat Launch completed March 2014

Bayou Amy Boat Launch completed May 2014

Belle River Park Multi – Use Building completed September 2013

Stephensville Park Concession Stand / Pavilion / Restrooms completed 2013

Primitive Campsites Project completed August 2013

Bayou Fourche to be put out for bid in August-September 2014

Cajun Coast Welcome Center ribbon cutting scheduled for August 20, 2014

Waiting for Plans and Specifications for Veteran’s Park Phase V

ADA-Compliant Walking Trail will be bid out October-November 2014

Geo-Cache Project being developed

Working with the Corps for permit to lower Henderson Lake

Buffalo Cove