The Lake Providence Port Commission met in regular session on Wednesday, 18 October 2023 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.

Officers Jerry King, Vice President and Francis Lensing, Secretary-Treasurer were present. Commissioners Mark Buntyn and Roger Clement were present. Officer Jim Thom, President, and Commissioner Karvan Powell were absent. Wyly Gilfoil, executive director, and Bryant Killen, deputy director, were also present.

The minutes from the meeting held September 20, 2023, were accepted on a motion by Mr. Buntyn and second by Mr. Clement.

The financial reports for the period ending September 2023 were approved on a motion by Mr. Clement and seconded by Mr. Buntyn.

The bills for October 2023 were approved as presented on a motion by Mr. Buntyn and seconded by Mr. Clement.

Mr. Gilfoil presented project reports on construction in progress and in design. HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation on 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. The Arkansas portion of the Rail, segments A & B, are complete. Categorical Exclusion for the Louisiana sections has been completed. We have submitted Final Design to FRA and LA DOTD for their approval. A Feeder Line Application was filed with the Surface Transportation Board on 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A second feeder line application was filed with the STB in January 2023 seeking to acquire the entire line from LPPC down to the KCS in Tallulah. The STB has not set a schedule for hearing the matter. We received an EDA grant of $ 380,688 for construction of a third lane from the office to Stepan. LA DOTD awarded 5 million to the Rail Reconstruction Project Tallulah – Newellton. An update was given regarding the mothballing of the electrical substation by Entergy. The Commission approved the project report on a motion by Mr. Buntyn and seconded by Mr. Clement.

The Commission adjourned at 9:01 a.m. on a motion by Mr. Clement and seconded by Mr. Buntyn.

____________________________________

James A. Thom, IV

President

Attest:

____________________________________

Francis X. Lensing

Secretary