REGULAR MEETING OF THE LAKE PROVIDENCE PORT COMMISSION

HELD ON JANUARY 18, 2024

The Lake Providence Port Commission met in regular session on Thursday, 18 January 2024 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.


Officers Jim Thom, President, and Francis Lensing, Secretary-Treasurer were present. Jerry King, Vice President, was absent. Commissioners Mark Buntyn, Roger Clement and Karvan Powell were present. Wyly Gilfoil, executive director, and Bryant Killen, deputy director, were also present. 

The minutes from the meeting held 20 December 2023, were accepted on a motion by Mr. Buntyn and second by Mr. Powell.


The financial reports for the period ending December 2023 were approved on a motion by Mr. Clement and seconded by Mr. Buntyn. 

The bills for January 2024 were approved as presented on a motion by Mr. Powell and seconded by Mr. Buntyn.

Mr. Gilfoil presented project reports on construction in progress and in design. HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation on 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. The Arkansas portion of the Rail, segments A & B, are complete. Categorical Exclusion for the Louisiana sections has been completed. We have received approval to advertise from FRA and LA DOTD. A Feeder Line Application was filed with the Surface Transportation Board on 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A second feeder line application was filed with the STB in January 2023 seeking to acquire the entire line from LPPC down to the KCS in Tallulah. The STB has directed the parties to file information for the case. We received an EDA grant of $ 380,688 for construction of a third lane from the office to Stepan. LA DOTD awarded 5 million to the Rail Reconstruction Project Tallulah – Newellton. The Commission approved the project report on a motion by Mr. Powell and seconded by Mr. Clement.  


On a motion by Mr. Buntyn and second by Mr. Powell, Mr. Thom was authorized to execute an amendment to the lease with MacroSource. The Commission authorized Mr. Thom to execute audit agreements with David Hartt on a motion by Mr. Powell and second by Mr. Clement. On a motion by Mr. Buntyn and second by Mr. Powell the Commission authorized Mr. Thom to carry out an application with LA DOTD. 

The Commission adjourned at 8:52 a.m. on a motion by Mr. Clement and seconded by Mr. Powell.
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