
PORT OF IBERIA DISTRICT BOARD OF COMMISSIONERS 
REGULAR MONTHLY MEETING 

TUESDAY, SEPTEMBER 16, 2025
PORT ADMINISTRATIVE OFFICE – 5:30 P.M.

MINUTES


The Regular meeting of the Port of Iberia District Board of Commissioners was called to order by Commissioner Mark Dore’, Board President, at the Port of Iberia Administrative Office, on Tuesday, September 16, 2025 at 5:30 P.M.

In attendance were Commissioners Mark Dore’, Board President, Danny J. David, Sr, Vice-President, Roy A. Pontiff, Secretary-Treasurer, Shane Walet, Patrick Broussard, and Isaac Bowie.

Commissioner Bilal Morton was absent.


Also, present were Craig Romero, Executive Director, Tracy Boudreaux, Chief Administrative Officer, Shari Landry, Secretary-Bookkeeper, Joey Delahoussaye, Maintenance Supervisor, and Donelson T. Caffery, III., Port Attorney.

Thus, with a quorum being acknowledged, Commissioner Shane Walet recited the opening prayer and the Pledge of Allegiance. 
I.
Public Comment.


(a)
Comments from the General Public on Agenda Items.
No comments were made by the general public regarding Agenda items. 

II.

APPROVAL OF MINUTES – Regular Meeting Tuesday, August 19, 2025.    

On a motion by Commissioner Roy A. Pontiff, and seconded by Commissioner Patrick Broussard, the Commission approved the minutes of the Regular Meeting held on Tuesday, August 19, 2025.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.
Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.
III.
DISCUSS AND/OR DISTRIBUTE THE FOLLOWING:

(a) Budget Summary for Two (2) Month Ending August 2025.
(b) Listing of Utility Breakdown as it Relates to Electricity, Water, & Natural Gas.
(c) Listing of Tenant Lease Billings for 2025.
(d) Listing of Boat Stall Tenant Lease Billings for 2025.
Discussion ensued and there was no action taken on the above agenda items (a-d).
(e)
Approve Payment of Bills & Checks Issued During Interim Period.
A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Shane Walet to approve and authorize the payment of bills for September 2025 and ratify those paid during the interim period.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

IV. 
Monthly Port Update from Maintenance Supervisor.
Discussion ensued and there was no action taken on the above agenda item.

V.
Report from Gesser Group, APC on:
(a) Hurricane Laura & Delta Storm Damage:

{1}
Status Report on Hurricane Laura & Delta Facility Repairs.
(b) Special Projects:

{1}
Update on Property Analysis Facility Book.
Discussion ensued and there was no action taken on the above agenda items (a-b).

(c) Engagement Letter:

{1}
Status Report on CHG Group Engagement Letter.
A motion was made by Commissioner Patrick Broussard, seconded by Commissioner Shane Walet to approve and authorize engaging CHG Group to perform professional architectural services for the Port of Iberia District contingent upon receiving the fee schedule.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

VI.
LOUISIANA PORT CONSTRUCTION & DEVELOPMENT PRIORITY PROGRAM
SPN H.011928 “EAST & WEST YARD” EXPANSION & SITE IMPROVEMENTS
PROJECT:


(a)
Report from Mr. Oneil Malbrough of GIS Engineering, LLC. on:



{1}
Port Priority & Capital Outlay Spreadsheets.

(b)
Report from Mr. Austin Hebert of GIS Engineering on:


{1}
POI West Yard Building B.
{2}
POI West Yard Building’s C & D Update.

Discussion ensued and there was no action taken on the above agenda items {1-2}.

(a) Discuss/Consider Change Order No. 3 for Frisco Industrial 

Contractors, LLC.

A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Danny J. David, Sr. to approve and authorize Change Order Number 3 from Frisco Industrial Contractors, LLC with an increase of $108,160.83 to adjust quantities for Geotextile fabric, aggregate surface course limestone, and to incorporate barbed wire fence extension; motion acknowledges the revised contract amount is $1,806,582.17 with a contract completion date of July 3, 2025; and motion further authorizes the Board President to execute Change Order Number 3, and forward to LA DOTD for review and approval.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(b)
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018563 for POI West Yard Expansion.

A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Patrick Broussard to approve and authorize the payment of Invoice Number 70018563 to GIS Engineering, LLC in the amount of $21,276.25 for the period August 1, 2025 thru August 31, 2025 which includes August 2025 activities of: Drainage Assessment/Study, Final Design Plans & Specs, Building C Construction Management, Building D Construction Management, OCD’s, Equipment Rentals, and Reimbursements; in accordance with contract dated August 21, 2018 and Amendment #1 dated August 15, 2023.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

{3}
POI West Yard Bulkhead Project Update.
(a) Discuss/Consider Change Order No. 4 for Merrick, LLC.
A motion was made by Commissioner Shane Walet, seconded by Commissioner Patrick Broussard to approve and authorize Change Order Number 4 from Merrick, LLC with an increase of $114,145.00 to adjust contract quantity for 610 limestone and include the furnishing and installation of lightweight aggregate fill as part of the contract; and adjust contract time by an addition of 45 contract days; motion acknowledges the revised contract amount is $4,677,383.06 with a revised total contract calendar days of 345; and motion further authorizes the Board President to execute Change Order Number 4, and forward to LA DOTD for review and approval; and motion is contingent upon Merrick, LLC signing a Release Agreement.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(b) Discuss/Consider GIS Engineering, LLC August Inv. No. 
70018565 for POI West Yard Bulkhead.
A motion was made by Commissioner Shane Walet, seconded by Commissioner Roy A. Pontiff to approve and authorize the payment of Invoice Number 70018565 to GIS Engineering, LLC in the amount of $180.00 for the period August 1, 2025 thru August 31, 2025 which includes August 2025 activities of Final As-Built Drawing review and return to the Contractor; in accordance with contract dated October 17, 2023.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.
VII.
REPORT FROM MR. ONEIL MALBROUGH OF GIS ENGINEERING, LLC ON:
(a) Port Millennium Expansion Phase III Project – Site Excavations & Dredging.
{1}
Update on the Status of the Port Millennium Expansion Phase III Project.
{2}
Discuss/Consider Adopting a Resolution to Award Millennium Expansion Phase III Dredging Contract.
A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Patrick Broussard to adopt the following Resolution:
RESOLUTION – AWARD PROJECT

STATE PROJECT NO. H.013572(323)

Phase III of SPN H.013572      

PARISH OF IBERIA                                                  

RESOLUTION

PORT OF IBERIA DISTRICT BOARD OF COMMISSIONERS

WHEREAS, the Port of Iberia District Board of Commissioners has received quotes on Wednesday, September 10, 2025 at 3:00 p.m. on the Port Improvements Millennium Expansion Phase III Dredging (Phase III of SPN H.013572) Port Improvements Project under the Louisiana Port Construction & Development Priority Program; and 

WHEREAS, GIS Engineering, LLC has recommended that the Award of Contract be made to the lowest qualified bidder; Onshore Materials, LLC.

NOW, THEREFORE, BE IT RESOLVED by the Port of Iberia District Board of Commissioners, in Regular session, assembled on this 16th day of September, 2025, acting pursuant to the recommendation of GIS Engineering, LLC that the quote in the Amount of $688,142.00 by Onshore Materials, LLC be accepted and a contract be awarded to them.
This Resolution having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the Resolution was therefore passed on this the 16th day of September, 2025.

{3}
Discuss/Consider Adopting a Resolution Certifying Compliance with Public Bid Law. 

A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Shane Walet to adopt the following Resolution:
RESOLUTION CERTIFYING COMPLIANCE WITH THE PUBLIC BID LAWS

STATE PROJECT NO. H. 013572(323)

Phase III of SPN H.013572

PARISH OF IBERIA

RESOLUTION

PORT OF IBERIA DISTRICT BOARD OF COMMISSIONERS

Whereas, the Port of Iberia District Board of Commissioners has solicited bids for State Project No. H.013572(323) Port Improvements Millennium Expansion Phase III Dredging (Phase III of SPN H.013572) in accordance with the current bid laws of the State of Louisiana, including, but not limited to R.S. 38:2211 et. seq; and

Whereas, the Port of Iberia District Board of Commissioners has submitted to the LA DOTD Proof of Three (3) solicited bids, a legible copy of the bid tabulation of all bids received, and certified to be correct by the Engineer and an authorized official of the Sponsor, a copy of the engineer’s recommendation, contract documents, Notice of Award of Contract, and a copy of the recordation data in the Iberia Parish Clerk of Court’s Office.

NOW, THEREFORE, BE IT RESOLVED by the Port of Iberia District Board of Commissioners, in Regular session, assembled on this 16th day of September, 2025, does hereby certify that the bidding procedures comply with Louisiana Revised Statutes 38:2211, et. seq.
This Resolution having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the Resolution was therefore passed on this the 16th day of September, 2025.

{4}
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018562 for Millennium Expansion Phase III Project.

A motion was made by Commissioner Patrick Broussard, seconded by Commissioner Isaac Bowie to approve and authorize the payment of Invoice Number 70018562 to GIS Engineering, LLC in the amount of $15,061.86 for the period of August 1, 2025 thru August 31, 2025 which includes August 2025 activities for work on the Bidding and Negotiations phase; in accordance with contract dated February 1, 2018.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.
(b)
General Engineering and Consulting Services:

{1}
Project Update.
Discussion ensued and there was no action taken on the above agenda item.


(c)
AGMAC Phase I Dredging Project – Commercial Canal.


{1}
Project Update.


{2}
Port Attorney Update.
Discussion ensued and there was no action taken on the above agenda items {1-2}.



{3}
Discuss/Consider Five-S Pay App No. 4 (Bulkhead Dredging).

A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Shane Walet to approve and authorize the payment of Pay Application No. 4 to Five S Marine, LLC in the amount of $290,104.62 for the period of August 1, 2025 thru August 31, 2025 for AGMAC Channel Dredging Phase I – Part 2 in accordance with contract dated April 7, 2025.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.



{4}
Discuss/Consider Change Order No. 2 for Five S Marine, LLC.
A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Isaac Bowie to approve and authorize Change Order No. 2 for Five S Marine, LLC for an increase in the amount of $94,879.16 to increase contract quantity for channel dredging for additional dredging work in the Port of Iberia’s Slip P2 and 10 additional contract days; motion acknowledges the new contract amount of $3,296,190.16 and revised contract time of 310 calendar days; and motion further authorizes the Board President to execute Change Order Number 2, and forward to LA DOTD for review and approval.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.



{5}
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018559 (AGMAC Phase I Channel Dredging Project – Commercial Canal).
A motion was made by Commissioner Shane Walet, seconded by Commissioner Patrick Broussard to approve and authorize the payment of Invoice Number 70018559 to GIS Engineering, LLC in the amount of $53,877.00 for the period of August 1, 2025 thru August 31, 2025 which includes: Environmental Permitting, Phase I Construction Admin, Phase I Construction Oversight, Phase I Environmental Inspection Oversight, QA/QC Surveys, Part 2- Bulkhead Dredging Construction Docs, other Direct Costs/Reimbursables; as per contract dated August 29, 2019 and Amendment #10 dated July 2, 2025.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(d)
AGMAC Phase 2 Dredging Project – Freshwater Bayou.

{1}
Project Update.

{2}
Port Attorney Update.


{3}
Bypass Channel Update.

Discussion ensued and there was no action taken on the above agenda items {1-3}.

{4}
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018560 (AGMAC Phase 2 Channel Dredging Project – Freshwater Bayou).
A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Isaac Bowie to approve and authorize the payment of Invoice Number 70018560 to GIS Engineering, LLC in the amount of $60,844.05 for the period of August 1, 2025 thru August 31, 2025 which includes: Processing Boardwalks Invoice, Bypass Channel Bids Documents and Permitting, Construction Administration & Project Closeout, Construction Oversight, QA/QC Surveys, and other Reimbursables; as per contract dated January 18, 2022 and Amendment #4 dated July 2, 2025.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(e)
AGMAC Port of Iberia Validation Report.



{1}
Project Update.
{2}
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018561 (Validation Report).

A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Isaac Bowie to approve and authorize payment of Invoice Number 70018561 to GIS Engineering, LLC in the amount of $18,777.50 for the period of August 1, 2025 thru August 31, 2025 in accordance with contract dated February 8, 2024.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(f) AGMAC Slip P2 (Offshore Energy Services) Bank Stabilization.
{1}
Project Update.
{2}
Discuss/Consider Awarding Contract for AGMAC Slip P2 Bank Stabilization. 
A motion was made by Commissioner Shane Walet, seconded by Commissioner Danny J. David, Sr. to approve and authorize Awarding the contract for Port Improvements AGMAC Slip P2 Bankline Improvements project to Broussard Brothers, Inc. with a bid in the amount of $1,935,460.00.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

{3}
Discuss/Consider GIS Engineering, LLC August Inv. No. 70018564 (AGMAC Slip P2 Bankline Stabilization).
A motion was made by Commissioner Isaac Bowie, seconded by Commissioner Patrick Broussard to approve and authorize payment of Invoice Number 70018564 to GIS Engineering, LLC in the amount of $14,411.07 for the period of August 1, 2025 thru August 31, 2025 as per contract dated September 29, 2023 and Amendment #1 dated February 21, 2025.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(g) Offshore Energy Services Site Improvements.
{1}
Project Update.
Discussion ensued and there was no action taken on the above agenda item.

(h) Global Riser Site Improvements.

{1}
Project Update.

Discussion ensued and there was no action taken on the above agenda item.

VIII.
REPORT FROM PORT ATTORNEY – Donelson T. Caffery, III.
(a) Port Attorney Report.
(b) Update on Settlement Agreement with Terrell River Services.
{1}
Discuss/Consider CBF Welding Invoice Number 3239.
A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Isaac Bowie to approve and authorize payment of Invoice Number 3239 to CBF Welding in the amount of $10,000.00 for decommissioning the damaged ramp at Chart’s yard (former Central Gulf) in the Port of Iberia. 
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(c) Update on Litigation for Magnolia Dredge & Dock and Crosby Dredging 

LLC.
{1}
Discuss/Consider Ottinger Hebert Invoice Number 25-50699 (Magnolia Dredge & Dock, LLC)
A motion was made by Commissioner Patrick Broussard, seconded by Commissioner Shane Walet to approve and authorize the payment of Invoice No. 25-50699 to Ottinger Hebert, L.L.C. in the amount of $8,204.00 for professional services provided for the month of August 2025 regarding Magnolia Dredge & Dock Litigation.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

{2}
Discuss/Consider Ottinger Hebert Invoice Number 25-50700 (Crosby Dredging, LLC).

A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Isaac Bowie to approve and authorize the payment of Invoice No. 25-50700 to Ottinger Hebert, L.L.C. in the amount of $8,248.00 for professional services provided for the month of August 2025 regarding Crosby Dredging, LLC Litigation.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(d) Discuss/Consider Approval of Cooperative Endeavor Agreement 

Between Iberia Parish Government and Port of Iberia Regarding Road Repair, Replacement, and Improvements Project.

(e) Discuss/Approve Donelson T. Caffery III, APLC Invoice Relative to the 
AGMAC Project for August.
Discussion ensued and there was no action taken on the above agenda items (d-e).

(f) Discuss/Consider Entering into Executive Session to Discuss Magnolia 

Dredge & Dock and Crosby Dredging Litigation. 
Discussion ensued and there was no action taken on the above agenda item.

IX.
 SEQ CHAPTER \h \r 1REPORT FROM EXECUTIVE DIRECTOR ON:
(a) Executive Director’s Monthly Report.
(b) Discuss/Consider CBRE Invoice No. 2025-363506-001.
A motion was made by Commissioner Patrick Broussard, seconded by Commissioner Roy A. Pontiff to approve and authorize payment of Invoice Number 2025-3635506-001 to CBRE in the amount of $68,214.96 for broker services provided regarding BR Crete Operating LLC. 
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(c) Discuss/Consider Budget Amendment to FY 25-26 Budget for Broker Commission Line Item.
A motion was made by Commissioner Roy A. Pontiff, seconded by Commissioner Isaac Bowie to approve and authorize a Budget Amendment to FY 2025 – 2026 Budget to add $68,215.00 to Broker Commission Line Item.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.
(d) Discuss/Consider Finn Industries Bid Proposal for Pump Sumps at E-Crane/Seadrill.

A motion was made by Commissioner Danny J. David, Sr., seconded by Commissioner Isaac Bowie to approve and authorize Bid Proposal dated August 19, 2025 from Finn Industries in the amount of $6,500.00 for pump sumps at E-Crane/Seadrill located in the Port of Iberia.
This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(e) Discuss/Consider CBF Welding Bid Proposal for Sinkhole in East Bulkhead at Global Riser.

A motion was made by Commissioner Patrick Broussard, seconded by Commissioner Isaac Bowie to approve and authorize Bid Proposal dated July 30, 2025 from CBF Welding in the amount of $3,400.00 for necessary repairs to the sinkhole in the east bulkhead at Global Riser facility in the Port of Iberia.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(f) Discuss/Consider Hiring Help to Purge Files.

A motion was made by Commissioner Roy Pontiff, and unanimously seconded to approve and authorize the Board President to execute an Independent Contract between Joanna D. Durke and the Port of Iberia District effective as of October 1, 2025; and motion further authorizes an hourly rate of $22.00; this contract will be for a One (1) year initial term and then month-to-month thereafter; and motion further acknowledges that either party has the right to terminate the contract; and the Port will provide Worker’s Compensation Insurance.

This motion having been submitted to a vote; the vote thereon was as follows:

Yeas: Mark Dore,’ Danny J. David, Sr., Roy A. Pontiff, Shane Walet, Patrick Broussard, and Isaac Bowie.

Nays: None.

Absent at Voting:  Bilal Morton.

And the motion was therefore passed on this the 16th day of September, 2025.

(g) Announcements.
X.
ADJOURNMENT.

On a motion made by Commissioner Danny J. David, Sr. and unanimously seconded, the meeting was adjourned at 6:56 p.m.
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