SOUTH TANGIPAHOA PARISH PORT COMMISSION

Monday, SEPTEMBER 9, 2013– 12:00 NOON

MINUTES REGULAR MEETING

President Daryl Ferrara called the meeting to order at 12:00 Noon on Monday, September 9, 2013 at the office of the South Tangipahoa Parish Port Commission, 163 W. Hickory Street, Ponchatoula, Louisiana.

Ms. Lee Barends gave the invocation and Commissioner Don Boihem followed with the Pledge of Allegiance.

Commissioners Present:  Don Boihem, Ernest Drake III, Daryl Ferrara, Michael Williams  and Lucas Watkins

Commissioners Absent:  Mark Griggs and William Joubert

Others Present:  Patrick Dufresne, Port Director; Helen Muller, Secretary; Lee Barends, William Evans, André Coudrain, Stacy Neal, Sgt. Ed Ridgel, Don Ellzey, Loretta Joiner with the Hammond Daily Star and Bryan T. McMahan, The Ponchatoula Times

Visitors were introduced and welcomed.  There were no public comments.

It was moved by Commissioner Williams and seconded by Commissioner Boihen that the Commission convene its meeting and adopt the September 9, 2013 Agenda for the Regular Monthly Meeting, as presented.  Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins

Nays: 0  Absent: 2 – Griggs and Joubert

APPROVAL OF MINUTES

It was moved by Commissioner Boihem seconded by Commissioner Drake that the South Tangipahoa Parish Port Commission adopt the minutes, as presented, of its Regular Meeting held on August 12, 2013.  Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins Nays: 0

Absent: 2  Griggs and Joubert

TREASURER’S REPORT:

Treasurer/Commissioner Watkins presented the August, 2013 financial reports. He reported that the total revenues were $ 69,354.59 and the total expenses were $ 67,300.02 leaving a net income of $ 2,054.57.

It was moved by Commissioner Boihem and seconded by Commissioner Williams that the Commission approve the financials, as presented, for the period ending  August 31, 2013.  Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins Nays: 0 Absent: 2  Griggs and Joubert

Old Business:

1.  DOTD-Port Priority State Project: SPN 578-53-0012 (321)

a) Bulkhead Project Update

Patrick Dufresne reported that the completion date of the demolition project of Building # 1 is scheduled for September 8th, weather permitting. Other matters discussed in regards to Bulkhead project were the following: site inspection upon completion of demolition project, utilization of concrete panels for laydown area in bulkhead project, site survey, DNR permits, additional borings, Geo-Tech reports, tie back systems, incorporated mooring and dolphins, amendments to final design plan and submittal of plans to LA DOTD Port Construction and Development Priority Project.   Project Coordinator for the Bulkhead Project, William Evans, anticipates a two week turnaround period to facilitate the final set of plans for DOTD’s review by October.   Mr. Evans stated that it is possible that the start of the Bulkhead Project will begin before the end of year.

2. Prospective Tenant (s) Update

Pat Dufresne, port director gave a brief summary on the status of a prospective petroleum-trans-loading tenant, taking into consideration their confidentiality request. It was reported  that the company’s research of data and negotiations remains pending in regards to a potential lease proposal for trans-loading and storage operations at the Port Manchac terminal.

3.  Invoice Payment Approval

Treasurer Watkins presented the following invoices for payment approval.

a) M & R Resources, LLC Inv. # 1338 Amt. $276.20

b) URS Inv. # 5620682 Amt. $3,448.25(Professional Service Period Ending 8/9/14 –Project 1817

c) M & R Resources, LLC Inv.#1240 Amt. $1,964.07 (50th Anniversary Setup)

d) Valley Chevy Scrap Metal- Prepaid 2nd Inv. Amt. $25,000 for work done to date.

Balance 10% upon final inspection $4,750.00

e)  Jacmal Inv. 9250b Amt. $47.00

f)  URS Inv. 5625311 Amt. $2,145.00 ( Professional Services Period Ending 8/16/13 –Project 1880

g) Cashe Coudrain & Sandage Inv.# 04010 Service rendered Amt. $700.00

It was moved by Commissioner Boihem and seconded by Commissioner Williams that the Commission approve payments on invoices presented by treasurer Watkins. Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins Nays: 0  Absent: 2 – Griggs and Joubert

4.)  Building # 1 Demolition Project update

The port director reported that the contractor, Jim Tan, dba/Valley Chevy Scrap Metal is in the final stage of removing remains of debris.  A 2nd payment in the amount of $25,000 was requested for work performed to date and balance to be paid upon final inspection and completion date of September 8th.

It was moved by Commissioner Boihem and seconded by Commissioner Williams that the Commission accept and approve an amendment to the original agreement with Jim Tan /dba/Valley Chevy Scrap Metal, as requested, and to approve a final payment in the amount of  $4,750 to be paid upon completion and Commission satisfaction of the demolition project. Motion passed. Yeas: 5

Boihem, Drake, Ferrara, Williams and Watkins Nays: 0  Absent: 2 – Griggs and Joubert

5. US Department of Transportation – T.I.G.E.R. Grant Round-5

The Port director reported that the U.S. Department of Transportation released the results of awards

on T.I.G.E.R. Grant Round -5.  Projects eligible of TIGER grant includes highways and bridges, public transportation, passenger and freight rail transportation and marine port infrastructure investments.  The STPPC submitted an application prior to the deadline in June, 2013.  Thirty-seven states were recipients for funding on 52 projects, but none in Louisiana. The port of New Orleans was a recipient of an award grant, in the amount 16.7 million dollars, in TIGER Round Three.  The Commission expressed their thanks to the port’s legislative delegation for their letters of support submitted with its application for port improvements.  The director will keep the Commission informed relative to submitting an application in the TIGER GRANT ROUND 6 when available for future infrastructure for port improvements.

6.   BP Claim Info/Update

Andre Coudrain, port’s attorney, informed the Commission that he was still researching the overall guidance on the data process for submitting a BP Claim on behalf of the Port. The window of opportunity will soon be closing in reference to a BP claim submittal for losses/expenses incurred by government entities and political subdivisions.  He will give another update at the next Commission meeting.

7.  Wildlife Fisheries Agreement Update

The Port director gave an update on the status of the LA Department of Wildlife And Fisheries

inquiry requesting storage vessel space at the Port of Manchac. SGT. Edward Ridgel presented a letter from the LDWF for the purpose of obtaining a Cooperative Endeavor Agreement with the Commission. This would increase the capabilities of the LDWF Agents in the area to respond to emergency calls in a timely manner via Lake Maurepas and Lake Pontchartrain. William Evans, Bulkhead Project Coordinator, for URS Engineers reminded the Commission stating that a boat launch at the Port of Manchac for emergency purposes was incorporated into the Bulkhead original design plans. Andre Coudrain was available to briefly answer questions that the Commission had in regards to the legal requirements and obligations of both agencies pertaining to liability, security and the possibility of  having maritime safety training sessions in the future at the port site.

It was moved by Commissioner Boihem and seconded by Commissioner Drake that the Commission approve authorization for Patrick Dufresne, Executive Director, to negotiate and execute an agreement, based on discussed legality in question having Andrea Coudrain, attorney of record, proceed with drafting an Endeavor Agreement between the South Tangipahoa Parish Port Commission and the LA Department of Wildlife and Fisheries.  Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins Nays: 0  Absent: 2 – Griggs and Joubert

New Business:

1.  Master Plan Update

The port director informed the Commission that it had been 5 years, (2007-2012),  since the last Master Plan for Port Manchac was initiated.  The Master Plan is a long-term guide for the development of Port Manchac to identify major assets and liabilities of the existing port facility and its strategy for the next five years suggesting how to leverage the current assets for the most productive use. The director summarized the port’s current activities and recommended/suggested that the Commission consider seeking proposals for preparing another Master Plan to include additional plans for utilization of the adjacent 100 acres and future petroleum trans-loading/storage infrastructure for the Port of Manchac re-development process over the next 5 to 10 years.

Remarks:

Port Director Patrick Dufresne announced that the LA Department of Transportation approved a permit for Vegetation Maintenance, as requested, along Hwy 51 and I-55 adjacent the Port Manchac facility.  The permit will allow the port to seek a contractor to perform the maintenance work.

The port director announced that the 2013 PAL Coastal Workshop will take place at Port Fourchon from September 25-27, 2013.   The PAL meeting will be on September 27, 2013 for any Commissioners who wish to attend.

Having no further business, a motion for adjournment was made by Commissioner Boihem, seconded by Commissioner Drake.  Motion passed. Yeas: 5 Boihem, Drake, Ferrara, Williams and Watkins Nays: 0  Absent: 2 – Griggs and Joubert

The meeting was adjourned at 12:45

________________________

Don Boihem, Secretary STPPC