REGULAR MEETING OF THE TENSAS PARISH PORT, HARBOR & TERMINAL DISTRICT

HELD ON FEBRUARY 13, 2025

The Tensas Port Commission met in regular session on Thursday, 13 February 2025 at 9:30 A.M. in the Port Commission office at 212 Hancock Street.

Officers Paul Capdepon, President, William McDonald, Vice President, & Scott Guthrie, Secretary/Treasurer were present. Commissioners Thomas Crigler, Elvadus Fields, James Frazier, & Todd Merriett were present. Bryant Killen, deputy port director, Winn Nettles (BH&A), & Steve Weeks were also present.

Mr. Capdepon called the meeting to order.

Minutes from the November 21th 2024 meeting were approved on a motion by Mr. McDonald and a second by Mr. Crigler.

Mr. Killen presented a report on Port Priority status of the High-Speed Bulk Loading Facility as well as the Capital Outlay funds that are in priority 1. A reevaluation letter was sent in to LADOTD in regards to the state’s share of the bulk loading facility, in which LADOTD adjusted the state share of the project from $7.8m to $9.1m. Mr. Killen gave an overview of Senate Bill 166, in which projects do not need matching funds for capital outlay if the jurisdiction lies in an area with a population under 7500. With regards to the high-speed bulk loading facility project-BH&A has completed the survey of the site, and has contracted a soils consultant. A permit application with the USACE was submitted in February in regards to soil borings at the port site. Mr. Killen explained the order in which the project will commence, starting with clearing/grubbing, which is planning to be advertised at the end of March. Next steps would be to apply to the State Bond Commission and then advertise for the construction contract. Further discussion was made regarding receiving quotes to clean up the grain tanks in town. Project Reports were approved on a motion by Mr. Fields and a second by Mr. Frazier.

In Other Business, a resolution to enter into a Memorandum of Understanding with the Port of South Louisiana was passed on a motion by Mr. Guthrie, and a second by Mr. Merriett. Expanded discussion was given with regards to the pending MARAD earmark request as well as CRISI grant application & earmark request. The commission added agenda item “Resolution of Appreciation for Wyly Gilfoil” on a motion by Mr. Merriett and a second by Mr. Fields. The resolution passed on a motion by Mr. Guthrie and a unanimous second. Other Business was approved with a motion by Mr. Merriett and a second by Mr. Frazier.

The meeting adjourned on a motion by Mr. Crigler and a second by Mr. Merriett.

_______________________________________

President

Attest

______________________________________

Secretary Treasurer