REGULAR MEETING OF THE TENSAS PARISH PORT, HARBOR & TERMINAL DISTRICT

HELD ON JUNE 25, 2025

The Tensas Port Commission met in regular session on Wednesday, 25 June 2025 at 9:30 A.M. in the Port Commission office at 212 Hancock Street.

Officers Paul Capdepon, President & Scott Guthrie, Secretary/Treasurer were present. Vice President William McDonald was absent. Commissioners Thomas Crigler, James Frazier & Todd Merriett were present. Commissioner Elvadus Fields was absent. Bryant Killen, deputy port director, Winn Nettles (BH&A), & Steve Weeks were also present.

Mr. Capdepon called the meeting to order.

Minutes from the March 27th 2025 meeting were approved on a motion by Mr. Merriett and a second by Mr. Frazier.

Mr. Killen presented a report on Port Priority status of the High-Speed Bulk Loading Facility as well as the Capital Outlay funds that are in priority 1. A reevaluation letter was sent in to LADOTD in regards to the state’s share of the bulk loading facility, in which LADOTD adjusted the state share of the project from $7.8m to $9.1m. Mr. Killen gave an overview of Senate Bill 166, in which projects do not need matching funds for capital outlay if the jurisdiction lies in an area with a population under 7500. With regards to the high-speed bulk loading facility project-BH&A has completed the survey of the site, and has contracted a soils consultant. A permit application with the USACE was submitted in February in regards to soil borings at the port site. Mr. Killen explained the order in which the project will commence, starting with clearing/grubbing, which is planning to be advertised at the end of March. Next steps would be to apply to the State Bond Commission and then advertise for the construction contract. Project Reports were approved on a motion by Mr. Merriett and a second by Mr. Frazier.

In Other Business, expanded discussion was given with regards to the pending MARAD earmark request as well as CRISI grant application & earmark request.   Other Business was approved with a motion by Mr. Crigler and a second by Mr. Guthrie.

The meeting adjourned at 10:15am on a motion by Mr. Crigler and a second by Mr. Merriett.

_______________________________________

President

Attest

______________________________________

Secretary Treasurer