REGULAR MEETING OF THE TENSAS PARISH PORT, HARBOR & TERMINAL DISTRICT

HELD ON SEPTEMBER 11, 2025

The Tensas Port Commission met in regular session on Wednesday, 11 September 2025 at 9:30 A.M. in the Port Commission office at 212 Hancock Street.

Officers Paul Capdepon, President & Scott Guthrie, Secretary/Treasurer were present. Vice President William McDonald was absent. Commissioners Thomas Crigler & Todd Merriett were present. Commissioners Elvadus Fields & James Frazier was absent. Bryant Killen, Executive Director, Winn Nettles, Deputy Director, Steve Weeks, and Ron Wilhite were also present.

Mr. Capdepon called the meeting to order at 9:48am.

Minutes from the June 25th 2025 meeting were approved on a motion by Mr. Crigler and a second by Mr. Guthrie.

Mr. Killen presented a report on Port Priority status of the High-Speed Bulk Loading Facility as well as the Capital Outlay funds that are in priority 1. A reevaluation letter was sent in to LADOTD in regards to the state’s share of the bulk loading facility, in which LADOTD adjusted the state share of the project from $7.8m to $9.1m.  With regards to the high-speed bulk loading facility project-BH&A has completed the survey of the site, and has contracted a soils consultant. A permit application with the USACE was submitted in February in regards to soil borings at the port site. Mr. Killen explained the order in which the project will commence, starting with clearing/grubbing, which is under contract. We have applied to the State Bond Commission, The next step would be to advertise for the construction contract. A resolution was passed to advertise to bid one a motion from Mr. Guthrie and a second by Mr. Crigler. A resolution was passed to comply with public bid laws on a motion by Mr. Crigler and a second by Mr. Guthrie. A resolution was passed authorizing Mr. Capdepon to execute a lease with the Tensas Parish Police Jury to lease the port property on a motion by Mr. Crigler and a second by Mr. Merriett. Project Reports were approved on a motion by Mr. Merriett and a second by Mr. Crigler.

In Other Business, expanded discussion was given with regards to the pending MARAD earmark request as well as CRISI grant application & earmark request. A resolution was passed to submit a DRA application on a motion by Mr. Crigler and a second by Mr. Guthrie. A resolution was passed to submit a Louisiana Capitol Outlay Request on a motion by Mr. Merriett and a second by Mr. Crigler. A resolution was passed to transfer LA-3078 from LADOT to the Tensas Parish Port, Harbor & Terminal District on a motion by Mr. Guthrie and a second by Mr. Crigler. Mr. Wilhite advised the committee that the Tensas Airport needs to apply for a grant to add an additional 1,00 liner feet of runway, and stated that and operational port would help their application strength. Other Business was approved with a motion by Mr. Crigler and a second by Mr. Guthrie.

The meeting adjourned at 10:20am on a motion by Mr. Crigler and a second by Mr. Merriett.

_______________________________________

Attest			  				                            President

______________________________________

Secretary Treasurer