TERREBONNE PORT COMMISSION

MINUTES

February 8, 2022

1116 Bayou Lacarpe Rd.

Houma, Louisiana 70363

# Steve Crispino, President Presiding

Present:	John DeBlieux, Bill Purvis, Steve Crispino, Dan Davis, Greg Landry and Chris Erny

Absent:		Andrew Blanchard

Staff: 		David Rabalais – Executive Director, Sonja Labat - Finance Manager, Wayne Lirette - Maintenance

Legal:		Danna Schwab – Schwab Law Firm

Consultants   O’Neal Malbrough and Joe Chauvin – GIS, Kelsey Bourgeois – Allsouth, David Waitz and Craig Hebert

###### Media: 		None

###### Guests:           Doug Cheramie

- WELCOME AND INVOCATION

  - Steve Crispino, President, called the meeting to order and led with the invocation by Greg Landry and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION –None

- APPROVAL OF MINUTES AND ABSENCES

  - A motion by Dan Davis and seconded by Chris Erny approving the minutes of the January 11, 2022 regular meeting.  No opposition. Motion passed.

- FINANCIAL REPORT

  - Reconciliation of finances were reviewed and approved for the month of January 2022 on a motion by Greg Landry and seconded by Bill Purvis. No opposition.  Motion passed.

- EXECUTIVE DIRECTOR’S REPORT

  - Government Multi-Use Complex

    - CBP (OFO) Expansion – Craig Hebert was present to discuss the project status. Craig advised the Board that the project is almost at a standstill. The contractors have completed as much as can be done. He is waiting on GSA to approve a few things that CBP has added to the project.

  - Other Port Projects

    - HNC Deepening Study – O’Neal Malbrough was present to give a project update. He discussed a project map of the HNC and GIS invoices along with his project update. A motion by Chris Erny and seconded by John DeBlieux to approve the two GIS invoices. No opposition. Motion passed.

    - HNC Maintenance Dredging (Corp) – David discussed his report. The dredge of the bay is complete. The total dredge project should be complete in March.

    - HNC Rock Jetty – No change.

    - Port Pump – David Waitz was present to give a project update. The contractor is still awaiting delivery of the generator.

    - Boat Launch Slip Maintenance Dredging – Joe Chauvin was present to give a project update. Dredging will be complete this week. The material is good fill for the area. The contractor will replace one piling that was damaged during Hurricane Ida.

- COMMITTEE REPORTS – David advised the board that an industry meeting will be held next month. He also briefly discussed working with NSU to development a model. The Finance committee will meet next month.

- COMMISSIONER’S COMMENTS – Dan Davis thanked GIS for providing lunch.

- STAFF REPORT – The Executive Director discussed the PAL Conference to be held March 8th.

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Dan Davis and seconded by Bill Purvis. The meeting was adjourned at 12:52 pm.  No opposition.  Motion passed.