Terrebonne Port Commission

Minutes

March 18, 2025

1116 Bayou Lacarpe, Houma, LA 70363

Jacob Brown, President Presiding

Present:	 	Steve Crispino, Jacob Brown, John DeBlieux, Marty Majewski and Bill Purvis

Absent:	 	Joe Caldwell and Dan Davis

Staff:		David Rabalais – Executive Director, Sonja Labat – Finance Manager,

Wayne Lirette - Maintenance

Legal:		Danna Schwab

Consultants:	Bill Blanchard and Dwayne Veillon – GIS, Stevie Smith – All South, Jacob Waitz

Media:		None

Guests:	Melvin Malbrough and Tammy Knight with Recreation District No. 10

- Welcome and Invocation

- Jacob Brown called the meeting to order and Bill Purvis led with the invocation and Pledge of Allegiance. Sonja Labat called roll.

- Public Wishing to address the Commission

- Melvin Malbrough with Recreation District No. 10 was present to discuss the need for funding for Crozier Park. He presented a flyer showing the needs. He is aware that the Port Commission cannot contribute but he would just like to get the word out to the community. He discussed their FEMA claim and the reimbursement process and the decline of the tax millage. This is an area of low poverty and the children need recreation. T. Baker Smith has put together a plan for the park. He also discussed a grant with an application deadline of April.

- Approval of Minutes and Absences

- A motion by Steve Crispino and seconded by Bill Purvis approving the minutes of the February 11, 2025 regular meeting. No opposition. Motion passed.

- Financial Report

- Reconciliation of finances were reviewed and approved for the month of February 2025 on a motion by Bill Purvis and seconded by Marty Majewski. No opposition. Motion passed.

- Executive Director’s Report

- Government Multi-Use Complex

- ICE Expansion Lease Status - David advised that Craig Hebert could not be present but that GSA is still in the planning phase. A motion by Steve Crispino, seconded by John DeBlieux to approve Craig’s architectural agreement. No opposition. Motion passed.

- Slip Dredging – Jacob Waitz was present to give a project update. He advised that the survey work is complete, and they are working on the plans and specs. These will be reviewed with David and then submitted to the state for approval. The bid will include an alternate to avoid re-bidding. They are still waiting for the permit.

- Other Port Projects

- HNC Deepening - Bill Blanchard was present to give a project update. GIS met with the Colonel last month and they advised that a design agreement with DOTD is needed. Durund Elzey will attend the next board meeting and David advised that pressure needs to be put on them. Bill advised that letters were sent out regarding the Northern Reach, A motion by Bill Purvis and seconded by John DeBlieux to approve the GIS invoice in the amount of $31,543.75. No opposition. Motion passed.

- HNC Maintenance Dredging Update (Corp) – David advised that the bay work has  been completed. Another dredge was brought in on March 3rd and they should be complete by mid-March.

- Bollinger Project Update – Nothing to report.

- PCM Update – David advised that the application was submitted to DOTD but we have not heard anything yet. The estimated project cost is $7M.

- Louisiana CAT Update – David advised that they contacted us to purchase a building close to Munson Slip and are in need of overhead cranes. The estimated project cost is $3M - $4M.

- Morrison Energy Update – Nothing to report.

- Port Security – David advised that he spoke to Craig Hebert this morning and the cameras will not be placed on the bridge houses. A different plan was discussed on camera locations as the cameras can be placed on Port property. A drone in the box was also discussed briefly.

- EDA Sewer Project – David advised that EDA is not issuing any awards at this time.

- ODGS Grant Solutions Proposal – David discussed hiring April Danos for grant work. A motion by Bill Purvis, seconded by Steve Crispino to approve the ODGS Grant Solutions proposal in the amount of $6.250.00. No opposition. Motion passed.

- Updates/Reports

- Executive Report

- Finance/Audit Report

- Marketing Report – David discussed the website as it should go live at the end of March.

- Commissioner’s Comments – John DeBlieux discussed standard engineering agreements.

- Staff Report – David discussed the Port sign improvements.

- Adjourn – There being no further business to come before the commission, a motion was made for adjournment by Bill Purvis and seconded by John DeBlieux. The meeting was adjourned at 1:03 PM. No opposition. Motion passed.