TERREBONNE PORT COMMISSION

MINUTES

March 7, 2022

1116 Bayou Lacarpe Rd.

Houma, Louisiana 70363

# Steve Crispino, President Presiding

Present:	Bill Purvis, Steve Crispino, Andrew Blanchard, Dan Davis, Greg Landry and Chris Erny

Absent:		John DeBlieux

Staff: 		David Rabalais – Executive Director, Sonja Labat - Finance Manager, Wayne Lirette - Maintenance

Legal:		Danna Schwab – Schwab Law Firm

Consultants   O’Neal Malbrough and Joe Chauvin – GIS, Kelsey Bourgeois – Allsouth, David Waitz and Craig Hebert

###### Media: 		None

###### Guests:           None

- WELCOME AND INVOCATION

  - Steve Crispino, President, called the meeting to order and led with the invocation by Greg Landry and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION –None

- APPROVAL OF MINUTES AND ABSENCES

  - A motion by Chris Erny and seconded by Bill Purvis approving the minutes of the February 8, 2022 regular meeting.  No opposition. Motion passed.

  - A motion by Chris Erny and seconded by Greg Landry approving the absence of Andrew Blanchard from the regular meeting of February 8, 2022. No opposition. Motion passed.

- FINANCIAL REPORT

  - Reconciliation of finances were reviewed and approved for the month of February 2022 on a motion by Chris Erny and seconded by Andrew Blanchard. No opposition.  Motion passed.

- EXECUTIVE DIRECTOR’S REPORT

  - Government Multi-Use Complex

    - CBP (OFO) Expansion – Craig Hebert was present to discuss the project status. Craig advised the Board that GSA is changing security requirements. The contractor is approximately 90% complete. He is waiting on GSA to approve the project changes before the contractor can proceed.

  - Other Port Projects

    - HNC Deepening Study – O’Neal Malbrough was present to give a project update. A motion by Chris Erny and seconded by Dan Davis to approve the GIS invoice in the amount of $29,652.50. No opposition. Motion passed.

    - HNC Maintenance Dredging (Corp) – David discussed his report. The dredge is approximately 68% complete. The project is expected to be completed by the end of March.

    - HNC Rock Jetty – No change.

    - Port Pump – David Waitz was present to give a project update. The contractor is still awaiting delivery of the generator.

    - Boat Launch Slip Maintenance Dredging – Joe Chauvin was present to give a project update. The dredging is complete. The material has been spread and is draining. A motion by Chris Erny and seconded by Andrew Blanchard to pay Sea Level Construction $87,314.00 to close out the project. No opposition. Motion passed.

    - A motion by Bill Purvis and seconded by Greg Landry to approve the 2022 insurance proposal from Laris Insurance in the amount of $88,652.42. Chris Erny, nay. Motion passed. Laris will be contacted for additional options to lower the premium.

- COMMITTEE REPORTS – David advised the board that an industry meeting will be held on March 15th at 2:00. Dan Davis, Bill Purvis and John DeBlieux are on the marketing committee.

- COMMISSIONER’S COMMENTS – None

- STAFF REPORT – None

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Chris Erny and seconded by Dan Davis. The meeting was adjourned at 12:54 pm.  No opposition.  Motion passed.