TERREBONNE PORT COMMISSION

MINUTES

April 13, 2021

1116 Bayou Lacarpe Rd.

Houma, Louisiana 70363

# Steve Crispino, President Presiding

Present:	Greg Landry, Steve Crispino, Bill Purvis, Dan Davis, Andrew Blanchard and Chris Erny

Absent:		John DeBlieux

Staff: 		David Rabalais – Executive Director, Sonja Labat - Finance Manager, Wayne Lirette - Maintenance

Legal:		Danna Schwab – Schwab Law Firm

Consultants   O’Neal Malbrough and Joe Chauvin – GIS, Stevie Smith and Brandon Arceneaux – Allsouth, Amber Plessala – T. Baker Smith, Craig Hebert and Jacob Waitz

###### Media: 		None

###### Guests:           Doug Cheramie

- WELCOME AND INVOCATION

  - Steve Crispino, President, called the meeting to order and Greg Landry led with the invocation and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION – None

- APPROVAL OF MINUTES

  - A motion by Chris Erny and seconded by Bill Purvis approving the minutes of the March 9, 2021 regular meeting.  No opposition. Motion passed.

  - A motion by Chris Erny and seconded by Andrew Blanchard approving to absence of Dan Davis from the March 9, 2021 regular meeting.  No opposition.  Motion passed.

- FINANCIAL REPORT

  - Reconciliation of finances were reviewed and approved for the month of March 2021 on a motion by Chris Erny and seconded by Dan Davis.  No opposition.  Motion passed.

  - A motion by Greg Landry and seconded by Chris Erny to declare the Poulan push mower (model number 11A-BOMA700, serial number 1L020KF0871) as surplus.  No opposition.  Motion passed.

- EXECUTIVE DIRECTOR’S REPORT

  - Government Multi-Use Complex

    - CBP (OFO) Expansion (DDG) – Craig Hebert was present to discuss the project status.  Craig recommended that the bid be awarded to BET Construction Inc. in the amount of $321,793.00.  The project budget is $325,000 and the project timeline is 140 days.  A motion by Chris Erny and seconded by Dan Davis to award the bid to BET Construction Inc. at a cost of $321,793.00.  Bill Purvis did ask about the escalation of building material and its effect to the project cost.  No opposition.  Motion passed.

  - Other Port Projects

    - HNC Deepening Study – O’Neal Malbrough was present to discuss.  Senator Kennedy was in town on Friday.  He received good feedback as the HNC is on the top of his list.

    - HNC Maintenance Dredging (Corp) – David advised that the dredge project is currently out for bid by the Corp.

    - HNC Rock Jetty – No change.

    - Port Pump – Jacob Waitz was present to give a project update.  The generator quote was received in the amount of $98,095.00.  A motion by Chris Erny and seconded by Bill Purvis to give the Executive Director permission to award bid to the lowest bidder with an upset limit of $100,000.00.  No opposition.  Motion passed.

    - East Side of Slip Improvements – Jacob Waitz was present to give a project update.  The contractor has finished clearing and will begin digging the ditch after the dredging is complete.

    - Terrebonne Port Intracoastal Earhart Drive Upgrade (Thomasea) –  Nothing to report.

    - Boat Launch Slip Maintenance Dredging – Joe Chauvin with GIS was present to discuss the permit process.  The permit may not be issued until September but they are trying to speed up the process.

    - Short Cut Canal Maintenance – The Port is waiting on Coastal Dredging to finish a prior job before beginning at the Port.

    - Strategic Planning – David briefly discussed the proposal received from SSA Consultants in the amount of $9,500.00.  A motion by Chris Erny and seconded by Bill Purvis to accept the proposal from SSA Consultants in the amount of $9,500.00.  No opposition.  Motion passed.

    - Task Order No. 1 – Amber Plessala with T. Baker Smith was present to discuss task order number 1 which is the GHS grant.  A meeting with the Sheriff’s office will be held to discuss their needs.  The grant is in the amount of $500,000 with a 20% match.  Port Infrastructure will be task order number 2.  A motion by Chris Erny and seconded by Bill Purvis to allow Amber to move forward with task number 1.

- COMMITTEE REPORTS – None

- COMMISSIONER’S COMMENTS – The Chairman thanked Allsouth for providing lunch.

- STAFF REPORT – David thanked Terrebonne Navigation Coalition and Terrebonne Waterways Association for the donation of $33,112.54.  David also advised everyone to watch One on One with Dan Davis on HTV.

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Andrew Blanchard and seconded by Dan Davis.  The meeting was adjourned at 1:11 pm.  No opposition.  Motion passed.