TERREBONNE PORT COMMISSION

MINUTES

May 12, 2020

1116 Bayou Lacarpe Rd.

Houma, Louisiana 70363

# Greg Landry, President Presiding

Via Conference Call, 985-304-2109, PIN 735589

Present:	Greg Landry, Steve Crispino, Andrew Blanchard, Dan Davis, Chris Erny and Charles Giglio

Absent:		Eddie Rome

Staff: 		David Rabalais – Executive Director, Sonja Labat - Finance Manager

Legal:		Danna Schwab – Schwab Law Firm

Consultants   Stevie Smith – AllSouth and Craig Hebert

###### Media: 		None

###### Guests:           None

- WELCOME AND INVOCATION

  - Greg Landry, President, called the meeting to order and led with the invocation and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION – None

- TERREBONNE PORT MUNSON SLIP NORTH WEST EXPANSION (LASHIP)

  - A motion by Dan Davis and seconded by Chris Erny to approve substantial completion of the Terrebonne Port Munson Slip North West Expansion (LaShip) project.  Motion passed.

- A motion by Dan Davis and seconded by Andrew Blanchard to add the approval of balancing change order #4 for the Munson Slip North West Expansion (LaShip) project.  Motion passed.  A motion by Chris Erny and seconded by Steve Crispino to approve change order #4 for the Munson Slip North West Expansion (LaShip) project.  Motion passed.

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Chris Erny and seconded by Dan Davis.  The meeting was adjourned at 11:07 pm.  No opposition.  Motion passed.