TERREBONNE PORT COMMISSION

MINUTES

July 14, 2020

Dial-in number:  888-852-1051

Participant pin:  735589#

# Greg Landry, President Presiding

Present:	Greg Landry, Steve Crispino, Andrew Blanchard, Charles Giglio and Dan Davis

Absent:		Chris Erny

Staff: 		David Rabalais – Executive Director and Sonja Labat - Finance Manager

Legal:		Danna Schwab – Schwab Law Firm

Consultants   Stevie Smith – AllSouth and Amber Plessala – T. Baker Smith

###### Media: 		None

###### Guests:           None

- WELCOME AND INVOCATION

  - Greg Landry, President, called the meeting to order and led with the invocation and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION – None

- APPROVAL OF MINUTES

  - A motion by Andrew Blanchard and seconded by Charles Giglio approving the minutes of the June 9, 2020 regular meeting.  No opposition. Motion passed.

  - A motion by Steve Crispino and seconded by Andrew Blanchard approving the absence of Chris Erny for the June 9, 2020 regular meeting.  No opposition.  Motion passed.

  - A motion by Andrew Blanchard and seconded by Steve Crispino to approve the resolution appointing the Executive Director to serve on the LCDA board.  No opposition.  Motion passed.

- FINANCIAL REPORT

  - Reconciliation of finances were reviewed and approved for the month of June 2020 on a motion by Dan Davis and seconded by Andrew Blanchard.  No opposition. Motion passed.

- EXECUTIVE DIRECTOR’S REPORT

  - Government Multi-Use Complex

    - CBP (OFO) Expansion (DDG) – David advised the board that we are still waiting on GSA.

  - Other Port Projects

    - HNC Deepening Study – David discussed the 2020 WRDA bill status.

    - HNC Maintenance Dredging (Corp) – David advised the board that Crosby is still dredging under the 2019 contract.  The Corp is considering dredging further North with the 2020 funding.

    - HNC Rock Jetty – David has nothing to report.

    - Terrebonne Port Munson Slip North West Expansion (LaShip) -  This project is complete and will be removed from the agenda.

    - Terrebonne Port Intracoastal Earhart Drive Upgrade (Thomasea) –  Danna Schwab gave a status in regards to the lawsuit.

    - David discussed the need for a lobbyist.  A motion by Steve Crispino and seconded by Charles Giglio to hire Mike Henry at a cost of approximately $10,000 per month for 6 months.  David provided Mike Henry’s resume for board review.  No opposition.  Motion passed.

- COMMITTEE REPORTS – None

- COMMISSIONER’S COMMENTS – None

- STAFF REPORT – David briefly discussed two possible Port Priority projects.  David also advised the board that Eddie Rome resigned and Charles Giglio and Chris Erny are due for re-appointment.  Anyone interested in serving on the Board of the Terrebonne Port Commission should forward their resume to the Port Commission.

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Steve Crispino and seconded by Dan Davis.  The meeting was adjourned at 11:20 pm.  No opposition.  Motion passed.