TERREBONNE PORT COMMISSION

MINUTES

August 11, 2020

1116 Bayou Lacarpe Rd.

Houma, Louisiana 70363

# Greg Landry, President Presiding

Present:	Greg Landry, Steve Crispino, Andrew Blanchard and Dan Davis

Absent:		Chris Erny and Charles Giglio

Staff: 		David Rabalais – Executive Director, Sonja Labat - Finance Manager, Wayne Lirette - Maintenance

Legal:		Danna Schwab – Schwab Law Firm

Consultants   Chris Jeanice – GIS, Stevie Smith – AllSouth, David Waitz                                      and Craig Hebert

###### Media: 		None

###### Guests:           Doug Cheramie

- WELCOME AND INVOCATION

  - Greg Landry, President, called the meeting to order and led with the invocation and the Pledge of Allegiance. Sonja Labat called roll.  A quorum was present.

- PUBLIC WISHING TO ADDRESS THE COMMISSION – None

- APPROVAL OF MINUTES

  - A motion by Steve Crispino and seconded by Dan Davis approving the minutes of the July 14, 2020 regular meeting via conference call.  No opposition. Motion passed.

  - A motion by Dan Davis and seconded by Andrew Blanchard approving the absence of Chris Erny for the July 14, 2020 regular meeting via conference call.  No opposition.  Motion passed.

- FINANCIAL REPORT

  - Reconciliation of finances were reviewed and approved for the month of July 2020 on a motion by Andrew Blanchard and seconded by Dan Davis.  No opposition. Motion passed.

- EXECUTIVE DIRECTOR’S REPORT

  - Government Multi-Use Complex

    - CBP (OFO) Expansion (DDG) – David advised the board that we are still waiting on GSA.  Craig Hebert gave brief update regarding a potential change from GSA.

  - Other Port Projects

    - HNC Deepening Study – David discussed the 2020 WRDA bill.

    - HNC Maintenance Dredging (Corp) – David advised that Crosby Dredging is performing the maintenance dredge.  The Corp plans to dredge through August.

    - HNC Rock Jetty – David has informed the lobbyist of the need for this project.

    - Terrebonne Port Intracoastal Earhart Drive Upgrade (Thomasea) –  Danna Schwab had nothing to report.

    - Eastside Levee and Drainage – David discussed the breach to the levee and the necessary drainage improvements needed.

    - Standby Diesel Motor for Main Pump – David discussed purchasing a motor to replace the need for a generator in the event of an emergency.

- COMMITTEE REPORTS – None

- COMMISSIONER’S COMMENTS – Dan Davis is now of the board of Terrebonne Levee and Conservation District.  He advised the Board that the TLCD will not utilize the Port property.

- STAFF REPORT – None

- ADJOURNMENT – There being no further business to come before the commission, a motion made for adjournment by Dan Davis and seconded by Steve Crispino.  The meeting was adjourned at 11:20 am.  No opposition.  Motion passed.