Terrebonne Port Commission

Minutes

September 9, 2025

1116 Bayou Lacarpe, Houma, LA 70363

Jacob Brown, President Presiding

Present:	Steve Crispino, Dan Davis, John DeBlieux, Bill Purvis, Joe Caldwell and Jacob Brown

Absent:	 	Marty Majewski

Staff:		David Rabalais – Executive Director, Sonja Labat – Finance Manager,

Wayne Lirette - Maintenance

Legal:		None

Consultants:	Bill Blanchard – GIS, Stevie Smith – All South, Jacob Waitz

Media:		None

Guests:	Glen Duncan – Providence, Doug Chermie and Norby Chabert with Claitor and Chabert

- Welcome and Invocation

- Jacob Brown called the meeting to order and Joe Caldwell led with the invocation and Pledge of Allegiance. Sonja Labat called roll. Joe Caldwell was welcomed back. Doug Cheramie was thanked for attending.

- Public Wishing to address the Commission – Norby Chabert with Claitor and Chabert was present to discuss the legislative report. He also discussed capital outlay.

- Approval of Minutes and Absences

- A motion by John DeBlieux and seconded by Bill Purvis approving the minutes of the August 12, 2025 regular meeting. No opposition. Motion passed.

- A motion by Steve Crispino and seconded by Dan Davis approving the absences of Joe Caldwell, Jacob Brown and Marty Majewski from the August 12th regular meeting. No opposition. Motion passed.

- Financial Report

- Reconciliation of finances were reviewed and approved for the month of August 2025 on a motion by Bill Purvis and seconded by Dan Davis. No opposition. Motion passed.

- Executive Director’s Report

- Government Multi-Use Complex

- ICE Expansion Lease Status - David advised that there is no change as they are still waiting on GSA.

- Slip Dredging – Jacob Waitz advised that the project is out for bid. The  bids are due on October 7th and will be presented for vote at the next board meeting. David advised that there is a 25% local match.

- TPC Boat Launch Bulkhead – Stevie Smith with All South advised that the Geotech report should be ready this week. Once received, cost estimates will be obtained.

- Other Port Projects

- HNC Deepening – David discussed the Low Water trip and the reception. He discussed his one-on-one time with the Colonel and a letter from Talos regarding their pipeline removal. Bill Blanchard advised that contacts were obtained for the letters. A motion by Dan Davis and seconded by John DeBlieux to approve the GIS invoice in the amount of $1,675.00. No opposition. Motion passed.

- HNC Maintenance Dredging Update (Corp) – David advised that dredging will be addressed early summer 2026. Hopefully we will have no storms.

- Bollinger Project Update – Nothing to report.

- Port Security – David advised that he and David Landry and Craig Hebert met on Friday. Once the bid packet is complete, Danna will review and the project will be put back out for bid.

- Morrison Energy Port Priority Project – Nothing to report.

- Acorn Consulting Agreement – Mike Henry could not attend but David advised that the agreement is up for renewal. A motion by Steve Crispino and seconded by John DeBlieux to renew the Acorn Consulting Agreement. No opposition. Motion passed.

- Small Pump Repairs – David discussed a quote from Associated Pump for repairs in the amount of $44,170.00. A motion by Steve Crispino and seconded by Bill Purvis to approve the quote from Associated Pump for the pump repairs in the amount of $44,170.00. No opposition. Motion passed. David discussed alligator hunting being done on the Port property.

- CEA with TEDA and the Airport Commission – David discussed a CEA between the Port, TEDA and the Airport Commission. He advised that Danna needs to review and can be voted on at the next meeting.

- Executive Session – A motion by Steve Crispino and seconded by John DeBlieux and a roll call vote was done to enter into executive session at 12:45. A roll call vote was done to return to the agenda at 12:59.

- Updates/Reports

- Executive Report – Nothing to report.

- Finance/Audit Report – Nothing to report.

- Marketing Report – Sonja advised that her and David had a kick off meeting last week with Brew. Biweekly meetings will be held.

- Commissioner’s Comments – Nothing

- Staff Report – Nothing.

- Adjourn – There being no further business to come before the commission, a motion was made for adjournment by Steve Crispino and seconded by Bill Purvis. The meeting was adjourned at 1:00 PM. No opposition. Motion passed.