The Vidalia Port Commission met in regular session on Tuesday, 14 January 2025 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.

Officer Randy Maxwell, President, was present. Officers Austin Lipsey, Vice President, & Tanya Richardson, Secretary/Treasurer were absent. Commissioners Steve Weeks, Brannon Arthur, Helen Wyatt, & Ryan Frey were present.  Wyly Gilfoil, executive director, Bryant Killen, deputy port director, were also present along with Sarah Calhoun & Tyler Webb of Terral River Service.

Mr. Killen called the meeting to order. The minutes from the November 12th meeting were approved on a motion by Mr. Arthur and second by Mr. Weeks.

Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Arthur and a second by Mr. Frey.

Mr. Killen presented a report on the construction of grain storage & receiving pit #2. Mr. Killen said the project will be completed in 3 separate phases (Purchase of Equipment, Dirt work for Pad, & Equipment Installation). The first two phases have been advertised and taken to bid yielding awards of Hayes Mechanical for the equipment contract, & Camo Construction for the dirt work contract. Mr. Killen gave an update with regards to the slack-water slip, in which the project will be advertised mid spring after SBC approval to bond out funds. The Commission approved the Project Report on a motion by Mr. Arthur and second by Mr. Weeks.

In other business, a resolution was passed on a motion by Mr. Arthur and a second by Mr. Frey to extend the terminal operator lease with Terral River Service through the 2025 calendar year. Mr. Killen outlined funding sources that will be applied for (CRISI, MARAD earmarks, & LACO). A Resolution of Appreciation of Wyly Gilfoil was passed on a motion by Mr. Weeks and a unanimous second. A motion was made by Mr. Arthur and a second by Mr. Frey to approve Other Business.

The meeting adjourned at 9:30 on a motion by Mr. Arthur and a second my Mr. Weeks.

_______________________________________

Randy Maxwell											         President

Attest:

______________________________________

Tanya Richardson

Secretary/Treasurer