REGULAR MEETING OF THE VIDALIA PORT COMMISSION
HELD ON OCTOBER 7, 2024


	The Vidalia Port Commission met in regular session on Tuesday, 7 October 2024 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.
	Officer Randy Maxwell, President, & Austin Lipsey, Vice President, were present along with Commissioners Steve Weeks, Brannon Arthur, & Ryan Frey. Tanya Richardson, Secretary/Treasurer, & Commissioner Helen Wyatt were absent. Wyly Gilfoil, executive director, Bryant Killen, deputy port director, Mayor Craft, & Tyler Webb (TRS) were also present.
	Mr. Maxwell called the meeting to order. The minutes from the September 10th meeting were approved on a motion by Mr. Weeks and second by Mr. Arthur.
	Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Arthur and a second by Mr. Weeks.
Mr. Killen presented a report on Slip & Bulk Pad-Public Notice Comment Period ended 3 Nov 2020, but LA Wildlife & Fisheries requested an extension for further review. Pending comments and responses, and proof of wetland credits purchased, the Permit will be issued. It was further stated that we are waiting on the USACE to submit their reviewed decision document to us to proceed. Expanded discussion was made detailing the criteria of which the USACOE will approve the permit application. A seepage analysis, slope stability analysis, and an independent peer review will have to be all completed, and pass before approval. It was stated that the seepage analysis came back favorably. It has passed through the USACE’s Jacksonville office for internal review. The USACE is preparing preliminary guidelines for a Risk Based Analysis for the project which this project will be one of the if not first to adhere to such guideline. The USACE has determined our slope to be 5.8:1. We are now working through required rip rap specs to take the project to full design. Mr. Killen stated that full design was submitted to USACE on 7/7/23 and it is in the final leg of review by the Mississippi Valley Division (MVD). Mr. Killen updated the commission that regulatory is wanting to update the file, in which they completed 7 months of work on from the Fall of 2020 to the Spring of 2021. Mr. Killen notified the commission that the archeological survey, which the USACE required, came back showing no signs of deterrents to the slip project. A resolution was passed on a motion by Mr. Weeks and a second by Mr. Frey accepting the low bid for mitigation credits from Second Louisiana Resources, LLC, which were opened on 9/17. Mr. Killen gave an update regarding the construction of grain storage and receiving pit #2. A resolution was passed on a motion by Mr. Arthur and a second by Mr. Lipsey to add an agenda item-“Resolution to advertise for grain storage equipment”. The resolution was passed on a motion by Mr. Lipsey & a second by Mr. Arthur.  The Commission approved the Project Report on a motion by Mr. Arthur and second by Mr. Frey.
In other business, a resolution was passed on a motion by Mr. Weeks and a second by Mr. Lipsey to bond out port priority funds. Mr. Killen gave a brief update on his meeting with Louisiana Economic Development, and their interest to promote the port. Mr. Killen updated the commission regarding Project Fertilizer, in which a option has been executed for a lot on the port access road. Mr. Killen went into detailed discussion regarding a Grain Storage Project to take place before next harvest. Mr. Killen outlined funding sources that will be applied for (CRISI, MARAD earmarks, & LACO). A motion was made by Mr. Weeks and a second by Mr. Arthur to approve Other Business. 
	The meeting adjourned at 9:31 on a motion by Mr. Frey and a second my Mr. Weeks.
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						               Randy Maxwell											         President
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