The Vidalia Port Commission met in regular session on Tuesday, 11 February 2025 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.

Officer Randy Maxwell, President, was absent. Officers Austin Lipsey, Vice President, & Tanya Richardson, Secretary/Treasurer were present.  Commissioners Steve Weeks, Brannon Arthur, & Ryan Frey were present.  Commissioner Helen Wyatt was absent. Bryant Killen executive director, Winn Nettles, deputy port director, Sarah Calhoun, Tyler Webb of Terral River Service, & Caleb Jenkins of ADM were also present.

Mr. Killen called the meeting to order. The minutes from the January 14th meeting were approved on a motion by Mr. Arthur and second by Mr. Weeks.

Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Arthur and a second by Mr. Frey.

Mr. Killen presented a report on the construction of grain storage & receiving pit #2. Mr. Killen said the project will be completed in 3 separate phases (Purchase of Equipment, Dirt work for Pad, & Equipment Installation). The first two phases have been advertised and taken to bid yielding awards of Hayes Mechanical for the equipment contract, & Camo Construction for the dirt work contract. Mr. Killen gave an update with regards to the slack-water slip, in which the project will be advertised mid spring after SBC approval to bond out funds. The Commission approved the Project Report on a motion by Mr. Arthur and second by Mr. Lipsey.

In other business, a resolution was passed on a motion by Mr. Weeks and a second by Mr. Frey to submit an application to the State Bond Commission to bond out funds to complete projects. A second resolution was adpoted to advertise the installation of grain storage equipment on a motion by Mr. Frey and a second by Mr. Arthur. Mr. Killen outlined funding sources that will be applied for (CRISI, MARAD earmarks, & LACO). A motion was made by Mr. Arthur and a second by Mr. Weeks to approve Other Business.

The meeting adjourned at 9:30 on a motion by Mr. Arthur and a second my Mr. Lipsey.

_______________________________________

Randy Maxwell											         President

Attest:

______________________________________

Tanya Richardson

Secretary/Treasurer