REGULAR MEETING OF THE VIDALIA PORT COMMISSION
HELD ON MARCH 19, 2024


	The Vidalia Port Commission met in regular session on Tuesday, 19 March 2024 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.
	Officers Randy Maxwell, President & Tanya Richardson, Secretary/Treasurer were present along with Commissioners Steve Weeks & Brannon Arthur. Officer David Yates, Vice President was absent, along with Commissioners Helen Wyatt and Richard Young. Wyly Gilfoil, executive director, & Bryant Killen, deputy port director, were also present. 
	Mr. Maxwell called the meeting to order. The minutes from the Jan 9th, Jan 24th, & Feb 19th meetings were approved on a motion by Mr. Weeks and second by Mrs. Arthur.
	Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Arthur and a second by Mr. Weeks.
Mr. Killen presented a report on Slip & Bulk Pad-Public Notice Comment Period ended 3 Nov 2020, but LA Wildlife & Fisheries requested an extension for further review. Pending comments and responses, and proof of wetland credits purchased, the Permit will be issued. It was further stated that we are waiting on the USACE to submit their reviewed decision document to us to proceed. Expanded discussion was made detailing the criteria of which the USACOE will approve the permit application. A seepage analysis, slope stability analysis, and an independent peer review will have to be all completed, and pass before approval. It was stated that the seepage analysis came back favorably. It has passed through the USACE’s Jacksonville office for internal review. The USACE is preparing preliminary guidelines for a Risk Based Analysis for the project which this project will be one of the if not first to adhere to such guideline. The USACE has determined our slope to be 5.8:1. We are now working through required rip rap specs to take the project to full design. Mr. Killen stated that full design was submitted to USACE on 7/7/23 and it is in the final leg of review by the Mississippi Valley Division (MVD). Mr. Killen updated the commission that regulatory is wanting to update the file, in which they completed 7 months of work on from the Fall of 2020 to the Spring of 2021. The Commission approved the Project Report on a motion by Mr. Arthur and second by Ms. Richardson.
In other business, a resolution was approved to accept the low quote from Hayes Mechanical in regards to receiving pit equipment, by a motion by Mr. Arthur and second by Mr. Weeks. Equipment is scheduled to arrive on 4/30. A second resolution to request installation quotes for the new receiving conveyor equipment was approved on a motion by Mr. Weeks and a second by Mrs. Richardson. Mr. Killen briefly gave an update on the relationship with the port and Syrah. Alternate Energy Development Copiah, a wood pellet producer, was discussed as a potential future port tenant. Fertilizer line construction was discussed after a potential future tenant made an inquiry regarding leasing land and building fertilizer tanks on the protected side of the levee, north of the access road. Mr. Killen outlined funding sources that will be applied for (CRISI, MARAD earmarks, & LACO). A motion was made by Mr. Weeks and a second by Mr. Arthur to approve Other Business. 
	The meeting adjourned at 9:21 on a motion by Mr. Weeks and a second my Mrs. Richardson
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						               Randy Maxwell											         President
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