The Vidalia Port Commission met in regular session on Tuesday,  June 10 2025 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.

Officers Randy Maxwell, President, Austin Lipsey, Vice Present were present. Officer Tanya Richardson, Secretary-Tresurer was absent. Commissioners Steve Weeks & Ryan Frey were present.  Commissioners Brannon Arthur & Helen Wyatt were absent. Bryant Killen executive director, Winn Nettles, deputy port director, Sarah Calhoun, Neil Martin & Marvin Collins of Terral River Service were also present.

Mr. Killen called the meeting to order. The minutes from the May 9th meeting were approved on a motion by Mr. Frey and second by Mr. Lipsey.

Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Weeks and a second by Mr. Lipsey.

Mr. Killen presented a report on the construction of grain storage & receiving pit #2. Mr. Killen said the project will be completed in 3 separate phases (Purchase of Equipment, Dirt work for Pad, & Equipment Installation). All phases have been advertised and taken to bid yielding awards of Hayes Mechanical for the equipment contract, & Camo Construction for the dirt work contract & Hope Enterprises for the Equipment Installation. Mr. Killen gave an update with regards to the slack-water slip, in which the project will be advertised summer after SBC approval in April to bond out funds. The Commission approved the Project Report on a motion by Mr. Lipsey and second by Mr. Frey.

In other business, Mr. Killen gave reports concerning Senate Bill 144, which passed unopposed through legislature. A motion was made by Mr. Weeks and a second by Mr. Frey to approve Other Business.

The meeting adjourned at 9:30 on a motion by Mr. Lipsey and a second my Mr. Weeks.

_______________________________________

Randy Maxwell											   President

Attest:

______________________________________

Tanya Richardson

Secretary/Treasurer