REGULAR MEETING OF THE VIDALIA PORT COMMISSION
HELD ON JULY 8 2025

	The Vidalia Port Commission met in regular session on Tuesday,  July 8 2025 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.
	Officers Randy Maxwell, President, Austin Lipsey, Vice Present were not present. Officer Tanya Richardson, Secretary-Tresurer was present. Commissioners Steve Weeks, Helen Wyatt and Brannon Arthur were present.  Commissioner Ryan Frey was absent. Bryant Killen executive director, Winn Nettles, deputy port director, Neil Martin (TRS), and Jay Laysone (TOV) were also present. 
	Mr. Killen called the meeting to order. The minutes from the June 10th meeting were approved on a motion by Mr. Weeks and second by Ms. Wyatt.
	Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Arthur and a second by Mr. Weeks.
Mr. Killen presented a report on the construction of grain storage & receiving pit #2. Mr. Killen said the project will be completed in 3 separate phases (Purchase of Equipment, Dirt work for Pad, & Equipment Installation). All phases have been advertised and taken to bid yielding awards of Hayes Mechanical for the equipment contract, & Camo Construction for the dirt work contract & Hope Enterprises for the Equipment Installation. Mr. Killen gave an update with regards to the slack-water slip, in which the project will be advertised summer after SBC approval in April to bond out funds. Mr. Killen informed the board that Hayes Mechanical and Camo have finished their projects. Mr. Killen informed the board that Hope Enterprises hopes to begin work around the beginning of August due to the piles being scheduled for a September roll date. Mr. Killen also discussed with the board of potentially having a hard stop date of November 1st, 2025 for ADM to ensure we don’t get caught by the wet season. During updates concerning the Slack Water Slip Project, Neil Martin (TRS) inquired if would be possible to add drains to both pits, which Mr, Killen advised that we would check with our Engineer about. The Commission approved the Project Report on a motion by Ms. Richardson and second by Mr. Weeks. 
In other business, Mr. Killen gave reports concerning Senate Bill 144, which passed unopposed through legislature. A motion was made by Ms. Richardson and a second by Mr. Weeks to approve Other Business. 
	The meeting adjourned at 9:50 on a motion by Ms. Richardson and a second my Mr. Arthur.
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