The Vidalia Port Commission met in regular session on Tuesday,  September 9, 2025 at 8:30 A.M. in the Port Commission office at 112 Front Street Suite B, Vidalia Convention Center.

Officer Austin Lipsey, Vice Present was present. Officers Randy Maxwell, President and Tanya Richardson, Secretary-Treasurer were absent. Commissioners Steve Weeks, Helen Wyatt and Ryan Frey were present.  Commissioner Brannon Arthur was absent. Bryant Killen, executive director, and Buz Craft (TOV) were also present.

Mr. Killen called the meeting to order. The minutes from the August 12th meeting were approved on a motion by Mr. Weeks and second by Mr. Lipsey.

Mr. Killen presented the board with a financial statement which was approved with a motion by Mr. Lipsey and a second by Mr. Frey.

Mr. Killen presented a report on the construction of grain storage & receiving pit #2. Mr. Killen said the project will be completed in 3 separate phases (Purchase of Equipment, Dirt work for Pad, & Equipment Installation). All phases have been advertised and taken to bid yielding awards of Hayes Mechanical for the equipment contract, & Camo Construction for the dirt work contract & Hope Enterprises for the Equipment Installation. Mr. Killen gave an update with regards to the slack-water slip, in which the project will be advertised on 9/, 9/10 & 9/17. The bid date is set for 9/30. A resolution to adhere to public bid laws for the slack water slip was approved on a motion by Mr. Weeks and a second by Ms. Wyatt. Mr. Killen informed the board that Hope Enterprises hopes to begin work around the end of September due to the piles being scheduled for a September roll date. Mr. Killen also discussed with the board of potentially having a hard stop date of November 1st, 2025 for ADM to ensure we don’t get caught by the wet season. The Commission approved the Project Report on a motion by Mr. Lipsey and second by Mr. Frey.

In other business, Mr. Killen gave reports concerning funding sources. A resolution was passed to request funding from LACO on a motion by Mr. Weeks and a second by Mr. Lipsey. A motion was made by Mr. Weeks and a second by Mr. Lipsey to approve Other Business.

The meeting adjourned at 9:05 on a motion by Mr. Weeks and a second my Mr. Frey.

_______________________________________

Randy Maxwell											   President

Attest:

______________________________________

Tanya Richardson

Secretary/Treasurer