MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JANUARY 8, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, January 8, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on December 11, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on the funding from CPRA for engineering and design on the back levee alignment design. GIS is working on funding for the Annual Plan for CPRA to include the back levee alignment. 2. The survey has been completed on the new alignment for the levee using the money approved from Facility Planning and Control. Working with new land owner on this alignment. 
3. Back levee Inspection on Reach 1 and Reach 2 levees are due. 4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. FEMA is reviewing these projects. 4. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. 5.  A grant was received to develop a marsh and mangrove restoration project for Bayou Thunder. This grant is engineering only. 6. Sealevel Construction has started construction on Orange Lane Pump Station 7.A joint motion was made by the Commissioners to hire Tidewater to install pilings and day boards on the eastern end of the island in the amount of $9,200.00. 
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Submitted a 3 – 5 year GIPC Master Plan that includes o=priorities and objectives and projects that would help the economic impact to the island. Informed the board that Mr. Perry Chighizola has resigned from the Port Commission effective January 1, 2025. 
President Camardelle stated that CPRA is talking to GIS about helping with the new proposed pumps on the island. He thanked the Governor, Gordon Dove from CPRA, Senator Connick, Representative Orgeron, JP Officials for their continued support and assistance given to the island. He then thanked the federal delegation for continuing to keep in touch in case the island needs help. He then thanked the commissioners for be informed of the projects and letting the people know what the levee board is accomplishing.
A motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:52 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

