MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, FEBRUARY 26, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, February 26, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on January 8, 2025, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. CPRA is funding the plans for the back levee alignment. GIS is preparing the plans.  2. Needing to expropriate the old Exxon Property.

Joint motion by the Commissioners to introduce the following resolution:

Resolution



A resolution expropriating 60,322 Sq Ft, 1.385 acres from



Exxon USA now or formerly.

Roll call vote as follows:


YEAS: David Camardelle, Kelly Besson, Sr, Michael Scioneaux


NAYS: 0


ABSENT: 0

This resolution is considered adopted this 26th day of February, 2025.

Mr. Chauvin continued: 3. Back levee Inspection on Reach 1 and Reach 2 levees are due. 4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. 4. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. 5.  A grant was received to develop a marsh and mangrove restoration project for Bayou Thunder. This grant is engineering only. 6. Sealevel Construction has started construction on Orange Lane Pump Station. A joint motion was made by the commissioners to approve Pay Request #1 from Sealevel Construction, Inc in the amount of $336,113.80.  7.A joint motion was made by the Commissioners to pay Tidewater for installing the pilings and day boards on the eastern end of the island in the amount of $9,200.00. 
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: The expansion of Oyster Farm No 2 will have 16 leases. The 1st oyster processing facility will be located at the Commercial Dock.  
President Camardelle stated that the board will be going to Washington to lobby for more rocks and pumps for the island. He thanked the Governor, Gordon Dove from CPRA, Senator Connick, Representative Orgeron, JP Officials for their continued support and assistance given to the island. He then thanked the federal delegation for continuing to keep in touch in case the island needs help. He also thanked the commissioners for working as a team to get things done for the island. 
A motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:44 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

