MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, MARCH 26, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, March 26, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on February 26, 2025, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. CPRA is funding the plans for the back levee alignment. GIS is preparing the plans and working on the CPRA Annual Plan to add the levee board project.  2. Working with the levee board attorney to get the property needed to start installing the levees and flood gates on the Exxon Property.
3. Back levee Inspection on Reach 1 and Reach 2 levees are due. 4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. Waiting on FEMA to approve the Cheniere and Grand Isle Breakwaters renourishment. 4. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. 5. Sealevel Construction has paused construction on Orange Lane Pump Station due to power issues. Once this is resolved, Sealevel Construction will resume work. A joint motion was made by the commissioners to approve Pay Request #2 from Sealevel Construction, Inc. in the amount of $690,916.00.  
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Working on the West Slip Bulkhead Repair Project and Shrimp Facility Repair Project. These projects were under funded by FEMA and the port is moving forward with the money that FEMA did approve.  
President Camardelle stated that the board just returned from Washington and lobbied for more rocks and pumps for the island. Distributed packets about Grand Isle Projects to keep the federal delegation up to date on the island. He thanked the Governor, Gordon Dove from CPRA, Senator Connick, Representative Orgeron, JP Officials for helping to keep our projects moving forward. He also thanked the commissioners and engineers for a successful Washington trip and working as a team to get things done for the island. 
A motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:41 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

