MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, APRIL 9, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, April 9, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on March 26, 2025, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. CPRA is funding the plans for the back levee alignment. GIS is preparing the plans and working on the plans for CPRA.  2. Working with the levee board attorney to get the property needed to start installing the levees and flood gates on the Exxon Property. Capital Outlay funding will be used for this project. 3. Back levee Inspection on Reach 1 and Reach 2 levees are due. 
4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. Waiting on FEMA to approve the Cheniere and Grand Isle Breakwaters renourishment.  5. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. Funding is expected to come later this year.  6. Sealevel Construction is working on the construction of the Orange Lane Pump Station. A joint motion was made by the commissioners to authorize the President to modify the CEA between Jefferson Prish and GILLD to add additional funds to the contract for 3 Phase Power to the pump station on Orange Lane.  
President Camardelle stated that he will going to Baton Rouge tomorrow to attend a meeting. Progress is continuing on the island. Meeting with the state to add rocks to the south side of the island. The state is also looking into getting the island new pumps to replace the pumps that are used on the island. President Camardelle thanked the Governor, Gordon Dove from CPRA, Senator Connick, Representative Orgeron, JP Officials for helping to keep our projects moving forward and getting the island the assistance needed. He stated for everyone to have patience the island will get better. 
The following resolution was offered jointly by the commissioners:





RESOLUTION




A resolution to adopt the adjusted millage 




rate for 2025.

Roll call vote as follows:


YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux


NAYS:  0


ABSTAIN:  0


ABSENT:  0

This resolution is considered adopted this 9th day of April, 2025.

A motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Commissioner Besson stated that a new bucket was needed for the tractor. A joint motion was made by the commissioners to purchase a new bucket for the tractor.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:47 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

