MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, APRIL 23, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, April 23, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on April 9, 2025, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. CPRA is funding the plans for the back levee alignment. GIS is preparing the plans for CPRA. This money CPRA will be used for engineering and design only.  2. Working with the levee board attorney to get the property needed to start installing the levees and flood gates on the Exxon Property. Capital Outlay funding will be used for this project.  3. Back levee Inspection on Reach 1 and Reach 2 levees are due. 4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. FEMA just appropriated the money for the breakwaters. Joint motion was made by the commissioners to approve GIS Engineering LLC to get the breakwaters out to bid and to bid out Reach 2 Levee Alignment.  5. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. Funding is expected to come later this year.  
6. Sealevel Construction is working on the construction of the Orange Lane Pump Station. A joint motion was made by the commissioners to approve Pay App 3# to Sealevel Construction in the amount of $97,480.59.  
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and stated the Oyster Farm #2 will double in size and Jefferson Parish is doing a promotion of the “Grand Isle Jewels” Oysters.

President Camardelle stated that he is keeping in touch with our Louisiana Legislation to keep abreast of projects for Grand Isle. The state will give you money if you have a match for your project. The island is getting projects and moving forward. He thanked Senator Connick for getting Highway 1 restriped. He also thanked the Governor, CPRA, Jefferson Parish Officials and Representative Orgeron for helping the island with our projects.  He also stated that the Caminada Breakwaters are helping with the tidal flooding. 
A motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:51 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

