MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, APRIL 24, 2024

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, April 24, 2024, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on April 10, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on the new map to survey the property for the levee and catch basin by Cox. Will meet with new owner to move forward with the project. 2.Stated that the pump for the new pumping station needs to be moved or they will charge the board rent. The commissioners made a joint motion to hire a hot shot truck to move the pump from the manufacturer to Jefferson Parish yard. 3. Working with FEMA on Reach 2 Levee Alignment. This project is being reviewed by FEMA and getting closer to bidding out the project. The breakwaters have mitigation and are still working with FEMA on this project. 4. Waiting on funding to continue the Bayside Breakwaters to complete this project. 5. Working on Cheniere Caminada – Bayou Thunder Rock Dike grant.

Mr. Weldon Danos from the Grand Isle Port Commission was recognized and gave the following report: The Pier and Bulkhead Repair Project is 55% complete and should be completed by the end of August. The Office Repair project is 100% complete. FEMA has denied additional money for the Oak Lane West Slip Repairs. No determination has been made by FEMA on the Dry Shrimp Dock Repairs. Received a JEDCO AOC Grant to promote the oyster fisheries in Grand Isle. Working with a company to rent Kayaks by the Kayak Launch.

President Camardelle stated that he is working with Jefferson Parish to get the pump station. He thanked Senator Connick and Representative Orgeron for keeping up with Grand Isle’s Capital Outlay Projects. He also thanked Councilmember Marion Edwards, Jefferson Parish President Cheng, Congressman’s Scalise, Cassidy and Kennedy.  Things are moving forward, and work is being done in Grand Isle. Session is taking place and will keep an eye on Grand Isle’s projects. The town is digging ditches and placing the dirt on the back levees. Jody Adam is doing a great job. Projects take time. He complimented Joe Chauvin on his work for the board. Things move forward when working together. He told everyone to have patience because lots of construction taking place in Grand Isle

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

The commissioners made a joint motion to change the time for the regular levee board meetings to 4:00 p.m.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:40 a.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District