MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, MAY 22, 2024

3:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, May 22, 2024, at

# 3:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on May 8, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on the new map to survey the property for the levee and catch basin by Cox. Will meet with new owner to move forward with the project. Had to change the layout of the levee and the new survey work has been completed.  2.Levee inspections are due before we get any weather systems. 3. Working with FEMA on Reach 2 Levee Alignment and to place more breakwaters on the ones that have settled from the storms. 4. Waiting on funding to continue the Bayside Breakwaters to complete this project and permit is good until 2025.

5. Working on Cheniere Caminada – Bayou Thunder Rock Dike grant. 6. Working on the grant for Fifi Island through NFWF. 6. Plans for pump stations at Landry’s Hole, Cypress and Chighizola have been permitted and are waiting on funding. 7. The Orange Lane Pump Station will be rebidded and we are waiting to see who gets the bid.

Mr. Weldon Danos from the Grand Isle Port Commission was recognized and gave the following report: DHF Industrial LLC is working on the ADA Fishing Pier Repair Project and will open the pier for the weekend and close it back on Monday to complete the work. A citizen made us aware of the No Wake Zone Sign for Bayou Thunder is missing. This is under investigation. HB 350 passed and will expand the #2 Oyster Farm with the help of Representative Orgeron. The commercial dock slip renewals of $1.00 per foot per year will stay the same for this year. The GI Island Wide Garage Sale will be at the port office on Louisiana Highway 1 on May 25, 2024.

President Camardelle stated that he is keeping a tract on the HB 2 which has the Capital Outlay Request and thus far Grand Isle’s projects are still there. The state session will end on Monday.  Grand Isle is the topic of discussion with so many projects under way and upcoming projects. He thanked the Governor, CPRA, Gordon Dove, Daniel with CPRA, GIS Engineering, Jefferson Parish Officials for helping the island. Jefferson Parish Marion Edwards just approved the money to rebid out the Orange Lane Pump Station Project. HE thanked Senator Cassiday and Kennedy and Representatives Scalise, Graves and Carter for helping with FEMA and the gulf levee. He stated that hurricane season is upon us, and everyone needs to stay weather aware. It is predicted to be a very active storm season this year. Projects are moving forward when everyone works together. He caution everyone to have patience because lots of construction is taking place in Grand Isle and things are moving forward.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:29 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District