MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JUNE  11, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, June 11, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on April 23, 2025, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. CPRA is funding the plans for the back levee alignment and instructed GIS to prepare the plans. This phase from CPRA will be used for engineering and design only.  2. Working with the levee board attorney to get the property needed to start installing the levees and flood gates on the Exxon Property. Capital Outlay funding will be used for this project.  3. Back levee Inspection on Reach 1 and Reach 2 levees are complete. 4. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. The projects will be going to bid shortly. 5. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. Funding is expected to come from Jefferson Parish.  6. Sealevel Construction is working on the construction of the Orange Lane Pump Station. A joint motion was made by the commissioners to approve Pay App #4 in the amount of $48,735.00 and Pay App #5 in the amount of $118,820.30 to Sealevel Construction. This project should be complete by the end of August, 2025.
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and stated the Oak Lane Bulkhead Repair Project and the Shrimp Facility Repair Project have been put out for bid and the bids will be open on June 12, 2025. The port received a grant to build an Oyster Processing Facility and this project was put out for bid and the bid will be open on June 12, 2025.
President Camardelle stated that he is traveling back and forth to Baton Rouge for the session and would like to thank Senator Connick and Representative Orgeron for keeping Grand Isle’s projects in Capital Outlay. He also thanked the Governor, CPRA, Jefferson Parish Officials, town council, levee board commissioners and the port commission for always supporting the island. Working as a team get the projects moving forward. He stated that we are in hurricane season and always be weather aware. 
A joint motion was made by the Commissioners to introduce the following resolution:

RESOLUITON

A Resolution amending the budget ending June 30, 2025.

Roll Call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 11th day of June, 2025.

A joint motion was made by the Commissioners to introduce the following resolution:

RESOLUITON

A Resolution adopting the budget ending June 30, 2026.

Roll Call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 11th day of June, 2025.

A joint motion by the Commissioners to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:53 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

