MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

THURSDAY, JUNE 18, 2020

11:30 A.M.

# The Grand Isle Independent Levee District met on Thursday, June 18, 2020, at

# 11:30 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  2 Commissioners – David Camardelle and Kelly Besson, Sr.

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle, and unanimously agreed to approve the minutes of the meeting held on May 26, 2020 as read.

Mr. Kyle Galloway from GIS Engineering stated that 1. The Bayside Breakwater Project is complete and we are waiting on the Clear Lien Certificate. Joint motion by the commissioners to approve Luhr Brothers Pay Application #7 in the amount of $322,248.05 once the Clear Lien Certificate has been processed. This pay request will be sent to the state for payment. The Coast Guard is requiring 20 lights on the breakwaters and we are working with them on this matter. President Camardelle stated he will contact our Federal Delegation on the issue of lighting the breakwaters. 2. On the Cheniere Project they have found old pottery and shells and have to have more test done. The commissioners decided to put this project on hold before we spend more money on testing. 3. We have the permits from DNR on the new pump stations and waiting on the COE to review the project. Mr. Malbrough has attended meetings for Jefferson Parish mitigation projects and Grand Isle is now in Jefferson Parish’s plan.

President Camardelle thanked everyone for cooperation during Tropical Storm Cristobal. Grand Isle had extremely high tide and rain from the tropical storm. Mr. Camardelle thanked Jefferson Parish, State and federal officials for the extra pumps and keeping in contact during this emergency. He also thanked Joe Chauvin from GIS Engineering for being here during the tropical storm and Mr. Kelly Besson, Sr. for cleaning the debris off of Louisiana Highway 1 after every storm we experience. Mr. Besson is always willing to help Grand Isle. We are working with the Port Commission on an agreement to put a levee on their property to help with the high tides. We are in the middle of storm season so please stay weather alert.

A joint motion was made by the commissioners of the levee district to introduce the following resolution:

RESOLUTION
A resolution authorizing the levee district to apply

for Statewide Flood Control Program.

Roll call vote as follow:

YEAS: Kelly Besson, Sr., David Camardelle

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 18th day of June, 2020.

A joint motion was made by the commissioners of the levee district to introduce the following resolution:

RESOLUTION
A resolution amending the budget ending

June 30, 2020.

Be it therefore resolved, that:

REVENUES: 7,305,747.06

EXPENDITURES: 7,305,747.06

Roll call vote as follow:

YEAS: Kelly Besson, Sr., David Camardelle

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 18th day of June, 2020.

A joint motion was made by the commissioners of the levee district to introduce the following resolution:

RESOLUTION
A resolution adopting the budget ending

June 30, 2021.

Be it therefore resolved, that:

REVENUES: 255,250.00

EXPENDITURES: 253,350.00

Roll call vote as follow:

YEAS: Kelly Besson, Sr., David Camardelle

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 18th day of June, 2020.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle, and unanimously agreed to approve the expenses associated with operating the district.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle and unanimously agreed to approve the boat shed for Angel Moreaux in Caminada Pass next to Bridge Side Marina.

A motion was made by Commissioner Besson, seconded by Commissioner Camardelle, and unanimously agreed to adjourn the meeting at 11:46 p.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District