MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JUNE 26, 2024

4:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, June 26, 2024, at

# 4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on June 10, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Met with the new owner on the property by Cox. We still need some property from Exxon to build the levee to help with tidal flooding. The Commissioners made a joint motion to get with the levee board attorney and authorize him to expropriate the property needed (about 600 ft) from Exxon to construct the levee.  2.Levee inspections are due before we get any more weather systems. 3. Working closely with FEMA on Reach 2 Levee Alignment and to place more rocks on the breakwaters on the ones that have settled from the storms. 4. Waiting for funding to continue the Bayside Breakwaters to complete this project and permit is good until 2025. 5. Working on Cheniere Caminada – Bayou Thunder Rock Dike grant. Got 607 K approved to develop this project. 6. Working on the grant for Fifi Island through NFWF. 6. Plans for pump stations at Landry’s Hole, Cypress and Chighizola have been permitted and are waiting on funding. 7. The Orange Lane Pump Station will be out for bid soon and we are waiting to see who gets the bid.8. The Commissioners made a joint motion to approve an additional $50,000.00 to the GIS Engineering Contract ending June 30, 2024. 9. A joint motion was made by the Commissioner to approve the new contract for GIS Engineering, LLC in the amount of $75,000.00 for General Engineering.

Mr. Weldon Danos from the Grand Isle Port Commission was recognized and gave the following report: Driving pilings on the west side of the Commercial Dock and 66% complete. Got approval to expand Oyster Farm #2. Met with Council Member Jennifer VanVrancken to discuss port projects.

President Camardelle stated that he went to Washington DC to lobby to get more oil revenue to Louisiana. They had seventeen teams that represented Louisiana and made over one hundred meetings while in Washington. They had great meetings. He thanked Jefferson Parish Councilmember Edwards for sending more pumps to help with the flooding. The town had an extremely high tide with a full moon causing extra water on the town streets. Grand Isle is on everyone’s radar from the federal, state and parish level.  He cautions everyone to have patience because lots of construction is taking place in Grand Isle and things are moving forward.

A joint motion was made by the commissioners to unanimously agreed to introduce the following resolution:

RESOLUTION

A resolution amending the budget ending June 30, 2024

Roll call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSTAIN: 0

ABSENT: 0

This resolution is considered adopted this 26th day of June, 2024.

A joint motion was made by the commissioners and unanimously agreed to introduce the following resolution:

RESOLUTION

A resolution adopting the budget ending June 30, 2025.

Roll call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSTAIN: 0

ABSENT: 0

This resolution is considered adopted this 26th day of June, 2024.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:48 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District