MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JULY 9, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, July 9, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on June 25, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. Working on the Back Levee Alignment Designs for CPRA. 2. The levee board has money approved from Facility Planning and Control to start a back levee system. We are waiting on the property owners to begin with this project. 3. Working with FEMA on renourishing the breakwaters and Reach 2 Levee. 4. Orange Lane Pump Station is schedule for completion around the end of September, 2025. A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to pay Sealevel Construction Pay Request #6 in the amount of $141,455.00. 5. A joint motion was made by the commissioners to approve adding $75,000.00 to the General Engineering Contract with GIS Engineering LLC.
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and stated the port will receive $250,000.00 from the State Legislative Session to help with bulkhead repairs. 
President Camardelle stated that he would like to thank Senator Pat Connick and Representative Orgeron for their help with the session. He also thanked JP Councilman Tim Kerner for coming to the island to see firsthand what the projects and needs are. He also thanked the Governor, JP President Shang, CPRA for helping with our breakwater projects. He also stated that he spoke to Mr. Retif about starting the levee on the old Exxon Property by the old boat launch. Senator Scalise office has been in touch about Corps Projects and FEMA related projects. We still have some FEMA projects that will be started soon. He thanked the board for keeping the public informed. He stated that we are in hurricane season and always be weather aware. 
Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:29 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

