MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JULY 10, 2024

4:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, July 10, 2024, at

# 4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on June 26, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on the time and materials cost estimate for the back levee between Cherry though Walnut Lane. Capital Outlay money will be used for engineering and design only for this project.  2.Levee inspections are due before we get any more weather systems. 3. Working closely with FEMA on Reach 2 Levee Alignment and working on the bid package to place more rocks on the breakwaters on the ones that have settled from the storms. 4. Waiting for funding to continue the Bayside Breakwaters to complete this project and permit is good until 2025. 5. Working on Cheniere Caminada – Bayou Thunder Rock Dike grant. Got 607 K approved to develop this project. 6. Working on the grant for Fifi Island through NFWF. 6. Plans for pump stations at Landry’s Hole, Cypress and Chighizola have been permitted and are waiting on funding. 7. The Orange Lane Pump Station will open bids on July 23, 2024, and we are waiting to see how the bidding goes according to the budget.

President Camardelle stated that he spoke to Senator Connick and Representative concerning the Capital Outlay Projects. He stated that the Governor and his staff is working to add more rocks to the gulf side of Grand Isle. He thanked Jefferson Parish Councilmember Edwards for putting the pump out to bid. He thanked CPRA, Parish and State Officials for helping when we needed them. He stated we are in Hurricane Season, and everyone should stay weather prepared.

A joint motion was made by the commissioners to unanimously agreed to introduce the following resolution:

RESOLUTION

A resolution adopting the adjusted millage rate

For the year 2024.

Roll call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSTAIN: 0

ABSENT: 0

This resolution is considered adopted this 10th day of July, 2024.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:44 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District