MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

THURSDAY, JULY 16, 2015

1:00 P.M.

# The Grand Isle Independent Levee District met on Thursday, July 16, 2015, at

# 1:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to amend the agenda to add 5A. Scott Verdin pier on Foster Lane and to close the agenda.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on June 26, 2015 and June 29, 2015 as read.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to issue a letter of no objection to Scott Verdin to build a boat slip, additional bulk heading and pier extension on Foster Lane, Grand Isle, Louisiana.

Dustin Malbrough from CBI addressed the board and gave the following report: 1. He attended the meeting with the commissioners and the COE on using the CAP 204 Program. 2. Received the permit for the 17 additional breakwaters for the Bayside Breakwater Protection Project on April 1, 2015. 3. Fifi Island Restoration Project has 95% of the #57 limestone and 50% of the R1500 rip rap completed. A change order has been presented to the board for review. Joint motion by the commissioners of the levee district to approve Change Order No. 1 for the Fifi Island Rock and Restoration Project to add 665 linear feet to the rock dike currently under construction due to the bids coming in under budget.

President Camardelle stated that the commissioners attended a meeting with the Colonel of the US Army Corps of Engineers in New Orleans on Monday, July 13, 2015. They discussed adding more rock breakwaters from the Jefferson Parish Line in Cheniere-Caminada using the CAP 204 Program. The Colonel and his staff will be visiting Grand Isle in October and can see the area that was discussed as well as the projects that have been completed.

President Camardelle thanked the Governor and his staff, Mr. Chip Cline and staff, Senator Alario, Representative Gisclair for helping with the new breakwaters on Fifi Island. This project will help protect from storm surges as well and cold fronts with high winds.

The following resolution was introduced by Commissioner Besson, seconded by Commissioner Bellanger:

Resolution

A resolution amending the budget for

fiscal year ending June 30, 2015.

Now, therefore be it resolved by the commissioners of the Grand Isle Independent Levee District that:

Revenues	1,592,902.00

Expenditures		1,592,902.00

Roll call vote as follows:

YEAS: Kelly Besson, Sr., Arthur Bellanger, David Camardelle

NAYS:  0

ABSENT:  0

This resolution is considered adopted this 16th day of July, 2015.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to approve the expenses associated with operating the levee board.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to pay the town $100.00 a month rent for the levee board office at the Grand Isle Community Center.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 1:46 p.m.

________________________________

David Camardelle, President/Director

ATTESTED:						Grand Isle Independent Levee District

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District