MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, AUGUST 13, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, August 13, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on July 9, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. Attended a meeting with CPRA concerning the Back Levee Alignment Design. 2. The levee board has money approved from Facility Planning and Control to start a back levee system. This project is being held up due to property litigation.  3. Working with FEMA on renourishing the breakwaters and Reach 2 Levee. These projects should be ready to bid out soon. 4. Orange Lane Pump Station is schedule for completion around October 8, 2025. A motion was made Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to pay Sealevel Construction Pay Request #7 in the amount of $73,150.00. 5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish August 2025.  
President Camardelle stated that he would like to thank Representative Joe Orgeron and Senator Pat Connick and Representative Orgeron for their help. He also thanked JP Councilman Tim Kerner, JP President Sheng, the Governor, and CPRA for helping with more pump stations on the island. He also thanked Senator Cassidy and Kennedy, and Representative Scalise for helping with FEMA issues when their assistance is needed. We have some FEMA projects that will be started soon to renourish the levees and breakwaters. He thanked the board for keeping the public informed. He stated that we are in hurricane season and always be weather aware. 
Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

A joint motion was made by the Commissioners of the levee district to approve the Annual Louisiana Compliance Questionnaire.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:30 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

