MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, AUGUST 14, 2024

4:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, August 10, 2024, at

# 4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on July 10, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. A meeting was held with CPRA on the design and materials for the back levee alignment. 2. A joint motion was made by the Commissioners to approve the President to sign paperwork needed for the Capital Outlay Project. 3. A joint motion was made by the Commissioners to authorize the President to sign the Back Levee Agreement with GIS Engineering and CPRA. 4. Working with FEMA on the Reach 2 Levee Alignment. Should have an estimate in about two weeks to give to FEMA. 5. The levee board has the Bayside Breakwaters PH IV and the Cheniere Caminada Project that are permitted and waiting on funding.  6. The pump stations at Landry’s Hole, Cypress and Chighizola have been permitted and are waiting on funding.

7. The Orange Lane Pump Station bids were opened and taken under advisement.

Director Weldon Danos from the Grand Isle Port Commission gave the following report:

The FEMA Pier and Bulkhead Repair Project is 80% complete. Completing minor repairs to the port office and will be moving back into the office. The dredging of Barataria Bar has been bid out and the successful bidder will receive the Notice to Proceed within the month.

President Camardelle stated that we are in the middle of hurricane season and everyone should stay alert to the weather. He thanked the Town Council, Port Commissioners, Jefferson Parish Officials, Representative Orgeron, Senator Connick, Governor Landry, and CPRA for helping getting the levee board projects built and funding the projects. He keeps in contact with the Federal Delegation to keep them abreast of the projects and statuses. He also stated that the levee board works with the town and lets the use the levee board equipment when needed. He also stated that he is keeping updated on the Orange Street Pump Station.

A joint motion was made by the commissioners to unanimously agreed to introduce the following resolution:

RESOLUTION

A resolution supporting the upcoming ballot initiative to

Give the oil and gas revenues from wind mills and such

To coastal erosion protection projects.

Roll call vote as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSTAIN: 0

ABSENT: 0

This resolution is considered adopted this 14th day of August, 2024.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board including attending the annual ALBL Annual Meeting in New Orleans in December 2024.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:45 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District