MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, AUGUST 27, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, August 27, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on August 13, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. GIS is working on the Back Levee Alignment Design. 2. A meeting is set up with Mr. Retif on August 18, 2025 to discuss the right of way for the levee and culvert project funded by Facility Planning and Control.  3. Working with FEMA on renourishing the breakwaters and Reach 2 Levee.  4. Orange Lane Pump Station is schedule for completion around October 8, 2025. 5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish August 2025. 6. Working on developing a marsh and mangrove restoration project for Bayou Thunder and Bay Ronfleur that balances habitat restoration, community resilience, public access and cost effectiveness using a grant for this plan. 
Weldon Danos from the GIPC was recognized and gave the following report: 1. Worling on an Oyster Processing Facility for $250,000.00 on the Commercial Dock Area. 

2. Expanding Oyster Farm #2 from 13.5 acres to 27 acres. 3. Was appointed President of Ports Association of Louisiana.
President Camardelle stated that he has been traveling and meeting with the Governor, CPRA, Representative Joe Orgeron and Senator Pat Connick trying to get money for more breakwaters. A meeting is set to work on the back levee by the old Exxon Property. He also thanked JP Councilman Tim Kerner, JP President Sheng, the Governor, and CPRA for helping with more pump stations on the island by Landry’s Hole and Cypress Lane. He also thanked Senator Cassidy and Kennedy, and Representative Scalise for calling and keeping up with island projects. He thanked the board for keeping the public informed. He stated that we are in hurricane season and always be weather aware. 
Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the Washington DC expenses for all the commissioners to attend the LMVFC September 2025 trip. 
Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:31 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

