MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

MONDAY, AUGUST 29, 2016

11:00 A.M.

# The Grand Isle Independent Levee District met on Monday, August 29, 2016, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to approve the minutes of the meeting held on August 12, 2016 as read.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the emergency meeting held on August 24, 2016.

Oneil Malbrough from GIS Engineering stated that five bids were received for the emergency repairs to the levee on the north side of Grand Isle (Reach 1 Back Levee Emergency Repair) in the back of Santiny Lane. On a joint motion by the commissioners of the levee district to authorize the President to sign a contract from the lowest bidder of Donlin Construction, LLC for the base bid of $28,670.50 and Bid Additive # 1 in the amount of $42,210.00 after the board attorney approves the contract to award the bid. Mr. Malbrough stated that he has been in contact with the Corps of Engineers and CPRA for the emergency repairs and about applying for a permit for these repairs. Sand will be brought in and spread to fix the levee and then rocks will be added too sure up the levee on the north side.

Mr. Malbrough also stated that GIS Engineering will be working on the design of all the new segmented rock breakwaters. They will get the permits needed so when the money becomes available to construct more breakwaters the permits will be in hand.

President Camardelle thanked Senator Cassidy, Congressman Graves and Scalise, Governor Edwards, Senator Alario, Representative Gisclair, Johnny Bradberry and his CPRA staff, the levee board commissioners, Jefferson Parish Officials, and the town council for helping to protect Grand Isle by repairing the Hurricane Protection Levee.

President Camardelle stated that he picked up the check from the BP Oil Spill. We will compare interest rates to see where we can earn more interest. A joint motion by the commissioners of the levee district to authorize the President to open a LAMP Account and get interest rates from local banks. The levee board check from BP was 1.5 million dollars.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to approve expenses associated with operating the levee board.

A joint motion was made by the commissioner of the levee district and unanimously agreed to approve purchasing Sunshine Equipment Co.’s John Deere 6145 M Cab Tractor under state contract and Covington Sales and Service’s Boom Mover also under state contract. The tractor cost is $90,110.16 and the mover price is $79,038.10. This is needed to keep the grass on the levees cut so the quarterly inspections can see any problems that may arise.

A joint motion was made by the commissioner of the levee district and unanimously agreed to approve making a certificate of deposit for $50,000.00 dedicated for emergency repairs due to severe weather conditions.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 12:06 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District