MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

FRIDAY, SEPTEMBER 12, 2025
11:00 A.M.
The Grand Isle Independent Levee District met on Friday, September 12, 2025, at 
11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on August 13, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. GIS is working on the Back Levee Alignment Design. 2. A meeting will take place next week with Mr. Retif to discuss the right of way for the levee and culvert project funded by Facility Planning and Control.  Invoices were sent to CPRA to get the levee board reimbursed. 3. Working with FEMA on renourishing the levee breakwaters and Reach 2 Levee.  4. Orange Lane Pump Station is schedule for completion around October 8, 2025. A joint motion by the commissioners to approve Sealevel Const. LLC pay app #8 in the amount of $122,537.46.  5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish August 2025. 6. Working on developing a marsh and mangrove restoration project for Bayou Thunder and Bay Ronfleur that balances habitat restoration, community resilience, public access, and cost effectiveness using a grant for this plan. 
President Camardelle stated that the levee board commissioner will be going to Washington next week to meet the Louisiana Delegation. This trip is with the Lower Mississippi Valley Flood Control annual meeting in Washington. He stated that Senator Scalise’s office is helping with the rocks on the gulf side of the island. He thanked the Governor, CPRA, Representative Joe Orgeron and Senator Pat Connick, JP Officials for working together to move the island forward. He also thanked Senator Cassidy and Kennedy, and Representative Scalise for meeting the board next week and helping with the levee board projects. He thanked the board for keeping the public informed. He stated that we are in hurricane season and always be weather aware. 
Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Joint motion by the commissioners to introduce the following resolution:





RESOLUTION



A resolution approving the sale of the Army



Surplus Truck.

Roll call vote as follows:


YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSENT: 0
This resolution is considered adopted this 12th day of September, 2025.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:55 a.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

