MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, OCTOBER 8, 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, September 24, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on September 24, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. GIS is working on the Back Levee Alignment Design with CPRA. 2. Facility Planning and Control is working on a reimbursement for money spent on engineering, land surveying and culverts and flood gates. 3. Working with FEMA on renourishing the levee breakwaters and Reach 2 Levee. Bids should be ready soon. 4. Orange Lane Pump Station is completed. Waiting on the gas tank to come in. 5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish. 6. Working on developing a marsh and mangrove restoration project for Bayou Thunder and Bay Ronfleur that balances habitat restoration, community resilience, public access, and cost effectiveness using a grant for this plan. 7. New Capital Outlay request will focus on Back Levee Flood Protection, Breakwaters, and Maintenance Complex.
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Oak Lane Dock Repair Project is funded by FEMA and the state. 
President Camardelle stated that he has been in touch with the federal delegation to help with FEMA and support the levee board projects. He also thanked the people who called their federal representative and told them to support Grand Isle. Everyone working together can get things accomplished. He thanked the commissioners for lobbying on their Washington trip. He is in contact with Senator Connick and Representative Orgeron when the need arises. The thanked JP Councilwoman Shang, JP Councilmember Tim Kerner, and their staff for helping with the need arises. The right of ways for the back levee is being worked on to install the culverts and flood gates by the Exxon property. He also thanked the town workers for manning the pumps doing the low-pressure system that made the tides high on the island.   
Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:31 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

